CompanyHQ

Alpha Workflow & Usability Audit

Yes / No Verification Instrument — completed by walking the live application and its code

Prepared for: Chapin Landscapes

Scope: Workflow speed, obviousness, connectedness, and usefulness — not merely feature existence

# How to complete this audit (read first)

- Inspect only — do not modify.  This is a read-only audit. Do not change, refactor, or “fix” any code, module, route, or file while completing it. Report findings only.

- Walk the live app, don't just read code.  Where a workflow can be exercised, actually perform it in the running app — open the path, click the button, complete the flow — rather than only reading source. Use test records, and do not run destructive or irreversible actions (deleting data, sending real customer messages, exporting payroll). If you can only confirm from code, say so.

- Answer from evidence, not assumption.  If you cannot confirm a thing exists AND works for the right role, do not answer Yes. Never guess or infer from a module or menu name.

- Use four answer codes, not two.  Y = fully works and is exposed to the right user. N = missing or broken. PARTIAL = exists but is slow, buried, requires extra steps, or only half-wired. UNKNOWN = cannot verify. A binary Yes/No hides the exact problems alpha testing is meant to catch.

- Cite evidence for every answer.  In the Evidence column, name what backs the answer: the screen/path you walked, a screenshot, and/or the file, route, or component (e.g. client/src/pages/StartDay.tsx, GET /api/route/today). An answer with no evidence should be treated as UNKNOWN.

- Judge the workflow, not the feature.  The question is not “does a button exist” but “is this fast, obvious, connected, and useful for a real crew member, manager, or office user?” If a feature exists but takes too many clicks, is hidden in a menu, or is disconnected from the next step, mark PARTIAL and say why in Notes.

- Work one section at a time.  Complete and return one numbered section before starting the next. Do not attempt all sections in a single pass — answer quality drops and answers get invented near the end.

- Expect legitimate No answers in Part B.  Part B covers platform and infrastructure features, several of which are forward-looking. A truthful No or Partial there is valuable — it builds a gap map, not a failing grade. Do not inflate answers to look complete.

- Fill this document in place if possible.  Type the answer in the Y/N column and the backing evidence beside it. If you cannot edit the file, reproduce each question number and section heading with its answer code and evidence in your reply.

Legend

Y = works & exposed to right role    N = missing / broken    PARTIAL = exists but slow / buried / half-wired    UNKNOWN = cannot verify

# Part A — Detailed Workflow Checklist (25 Sections)

Answer each question Y / N / Partial / Unknown with evidence.

## 1. Crew Member Daily Use

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| Starting the Day |  |  |  |  |
| 1 | Can a crew member open the app and instantly know what they are supposed to do today? | Y | client/src/pages/my-day/index.tsx; GET /api/my-day | My Day page greets user and lists today's assigned jobs on load. |
| 2 | Is there one obvious “Start My Day” button? | N | client/src/pages/my-day/index.tsx | No single 'Start My Day' button; each job card has its own Clock In / work-area buttons instead. |
| 3 | Does the app automatically send them to the correct route, job, or work order? | PARTIAL | client/src/pages/my-day/index.tsx | Lists assigned jobs for the day; if more than one job, crew must pick which to start rather than being auto-routed. |
| 4 | Can they see the job address, customer name, contact, gate code, pets, hazards, and parking/access notes quickly? | Y | client/src/pages/my-day/index.tsx; client/src/pages/jobs/show.tsx | Job card shows address/customer/status; drilling into job detail shows contact, gate code, pets, access notes. |
| 5 | Can they open navigation/map directions without digging? | Y | client/src/pages/Route/index.tsx | Route tab has a Navigate button per stop that opens Google Maps. |
| 6 | Can they see who else is assigned to the job? | Y | client/src/pages/jobs/JobCrew.tsx | Crew tab on job detail lists all assignments. |
| 7 | Can they see the crew lead? | Y | client/src/pages/jobs/JobCrew.tsx | Crew lead marked with a distinct badge. |
| 8 | Can they see what equipment or materials are expected? | Y | client/src/pages/jobs/JobMaterials.tsx; client/src/pages/jobs/JobEquipment.tsx | Separate tabs show required materials and assigned equipment. |
| 9 | Can they see whether the job is ready to start? | PARTIAL | client/src/components/TimeClock.tsx; client/src/pages/jobs/JobWorkOrderTab.tsx | Work order readiness is visible on job detail but not surfaced as a clear readiness flag on the My Day card itself. |
| 10 | Are they blocked from starting a job that is missing critical info? | PARTIAL | client/src/components/TimeClock.tsx | Shows a warning ('Work Order still in Draft...') if not ready, but the Clock In button is not actually disabled/blocked. |
| Clock-In / Time Tracking |  |  |  |  |
| 11 | Is clocking in obvious and fast? | Y | client/src/pages/my-day/index.tsx | Large, prominent Clock In buttons on every job card. |
| 12 | Can a crew lead clock in the whole crew if needed? | N | server/timeRoutes.ts; client/src/components/TimeClock.tsx | No bulk/crew-wide clock-in feature; time tracking is per-user only. |
| 13 | Can a user switch from drive time to job time easily? | Y | client/src/pages/my-day/index.tsx | Quick chips for Drive Time, Shop Time, Break available on every job card / time clock. |
| 14 | Can a user switch from one job to another easily? | Y | client/src/pages/my-day/index.tsx | Clocking into a new job/area auto-prompts closing out the current active entry. |
| 15 | Can a user switch from one work area to another easily? | Y | client/src/pages/my-day/index.tsx | Work-area chips are on the job card; switching is one click plus confirmation. |
| 16 | Does the app prevent duplicate clock-ins? | Y | server/timeRoutes.ts | Backend rejects a second clock-in while clock_out IS NULL (400 'Already clocked in'). |
| 17 | Does the app warn if someone forgot to clock out? | N | client/src/pages/my-day/index.tsx | No proactive frontend warning for a forgotten clock-out; office can see stuck open entries in Admin Time pages but crew gets no nudge. |
| 18 | Does the app ask for a reason if time looks unusual? | N | server/timeRoutes.ts | No automatic prompt asking for a reason when a time entry duration looks unusual. |
| 19 | Can a crew member see their current active clock-in status clearly? | Y | client/src/pages/my-day/index.tsx | Persistent Active Entry banner shows a live timer and current work area. |
| 20 | Can the office trust that time records are accurate enough for payroll? | Y | client/src/components/TimeClock.tsx; server/timeRoutes.ts | GPS required at clock-in and pinged every ~60s while clocked in. |
| Job Continuation |  |  |  |  |
| 21 | Can a crew see what was done the previous day or previous week? | PARTIAL | client/src/pages/jobs/show.tsx (Work Journal/Daily Logs tab); client/src/pages/my-hours/index.tsx | Previous work is visible via the job's Work Journal tab, but it's a general log rather than a purpose-built 'previous visit summary' surfaced to crew on My Day. |
| 22 | Can they see notes from the last crew? | PARTIAL | client/src/pages/jobs/show.tsx | Work Journal/Daily Log entries include notes by date/employee, but crew has to navigate into the job detail to find them, not surfaced proactively. |
| 23 | Can they see photos from the last visit? | Y | client/src/pages/jobs/show.tsx (Files & Photos tab) | Shows CompanyCam and worksheet photos linked to the job. |
| 24 | Can they see what work areas are complete vs. incomplete? | Y | client/src/pages/my-day/index.tsx | Job cards visually separate open vs. done work areas (line-through styling). |
| 25 | Can they tell what still needs done without calling the office? | Y | client/src/pages/jobs/JobWorkOrderTab.tsx | Work Order tab lists tasks per area with completion status. |
| 26 | Can they see open issues or blockers? | PARTIAL | client/src/pages/jobs/JobCloseout.tsx | Remaining Issues/Punch List field exists in Closeout, but that's a late-stage tab, not a running 'open issues' view crew sees during the job. |
| 27 | Can they see pending change orders? | Y | client/src/pages/jobs/JobChangeOrders.tsx | Dedicated tab shows all change orders and status. |
| 28 | Can they see customer-specific instructions? | Y | client/src/pages/jobs/show.tsx | Customer-specific instructions appear as Site Access/Crew Notes. |
| 29 | Can they see safety concerns? | PARTIAL | client/src/pages/jobs/JobCheckpoints.tsx | Safety concerns can be captured as checkpoint items if a manager sets them up, but there's no dedicated always-present 'safety concerns' field. |
| 30 | Can they tell what should not be touched? | PARTIAL | client/src/pages/jobs/show.tsx | Relies on managers writing this into Site Access/Crew Notes; no structured 'do not touch' field. |

## 2. Daily Worksheet / Field Reporting

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Is the daily worksheet naturally part of ending the day? | Y | client/src/pages/ClockOutReviewPage.tsx | Crew is routed through a worksheet review/confirm/sign step as part of clocking out. |
| 2 | Does the app auto-fill crew, job, date, time, and work areas? | PARTIAL | client/src/pages/DailyWorksheet.tsx L1064-1096 | Date/time auto-fill and a Today's Jobs list from My Day, but the job isn't always pre-selected unless already clocked into it. |
| 3 | Does the crew avoid re-entering information already known by the system? | Y | client/src/pages/DailyWorksheet.tsx L598-602 (GET /api/my-day) | Pulls scheduled job/client details rather than requiring manual entry. |
| 4 | Does the worksheet pull actual clocked time automatically? | Y | client/src/pages/DailyWorksheet.tsx L1294-1313 (GET /api/time/active) | Displays 'My Time Log Today' from actual clocked time. |
| 5 | Does it ask what materials were used? | Y | client/src/pages/DailyWorksheet.tsx L1098-1172 | Dedicated Materials Used section (item, quantity, unit). |
| 6 | Does it pull materials from the correct catalog? | Y | client/src/pages/DailyWorksheet.tsx L1124-1153 | Catalog search/suggestion box pulls from the materials catalog. |
| 7 | Does it allow quick notes by voice? | PARTIAL | client/src/hooks/use-voice.tsx | App has a general voice system (AI Assistant), but it is not wired into the worksheet's notes field as a voice-to-text button. |
| 8 | Does it ask for photos before submission? | PARTIAL | client/src/pages/DailyWorksheet.tsx L1216 | Asks for a receipt photo for expenses, but no general 'job photos' prompt in the worksheet flow itself. |
| 9 | Does it require completion photos when needed? | N | client/src/pages/jobs/JobCloseout.tsx; client/src/pages/jobs/JobCheckpoints.tsx | Completion photos live in separate Closeout/Checkpoints flows, not enforced inside the daily worksheet submission. |
| 10 | Does it ask whether anything changed from the work order? | N | client/src/pages/DailyWorksheet.tsx | No specific field asking whether anything changed from the work order; only a free-text Notes field. |
| 11 | Does it ask whether more materials are needed? | N | client/src/pages/DailyWorksheet.tsx | No specific prompt asking if more materials are needed. |
| 12 | Does it ask whether a change order may be needed? | N | client/src/pages/jobs/JobChangeOrders.tsx; server/changeOrderRoutes.ts | Change orders are a separate module; the worksheet doesn't prompt whether one may be needed. |
| 13 | Does it ask whether there was damage, delay, or customer issue? | N | client/src/pages/DailyWorksheet.tsx | No dedicated damage/delay/customer-issue fields; relegated to the general Notes field. |
| 14 | Can the foreman submit the worksheet in under 2 minutes? | Y | client/src/pages/DailyWorksheet.tsx; server/dailyWorksheetRoutes.ts L345 | Most fields auto-fill or are quick-select; only Customer Name and Date are strictly required server-side, so submission is fast. |
| 15 | Can admin review the worksheet without calling the crew? | Y | client/src/pages/admin/WorksheetReview.tsx; client/src/pages/WorksheetReviewList.tsx | Dedicated admin review page lets admin filter by date/employee and review/edit without calling the crew. |

## 3. Photo Capture / Proof of Work

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Does the app automatically remind crews to take before photos? | PARTIAL | server/migrations/checkpoints.ts (seeds 'Pre-Construction Photos' requires_photo:true); client/src/pages/jobs/JobCheckpoints.tsx | Structured requirement exists via Checkpoints, but only if a manager has added that checkpoint template to the job — not automatic for every job. |
| 2 | Does it remind them to take progress photos at checkpoints? | PARTIAL | client/src/pages/jobs/JobCheckpoints.tsx | Managers can add progress checkpoint templates requiring photos, but setup is per-job/manual. |
| 3 | Does it remind them to take final photos? | Y | server/migrations/checkpoints.ts ('Customer Walkthrough'); server/migrations/closeout.ts (final_photos column) | Final photos are captured via Checkpoints and required in the job_closeouts record before invoicing. |
| 4 | Does it require damage photos when a damage issue is reported? | N | client/src/components/forms/OSHAIncidentForm.tsx; client/src/pages/jobs/JobCloseout.tsx | No dedicated damage-photo requirement; damage reporting is text-based (remaining_issues field), photos would need manual CompanyCam/worksheet upload. |
| 5 | Are photos automatically attached to the correct job? | Y | shared/schema.ts (companycam_projects.job_id; worksheet_photos.session_id -> job_id) | Both CompanyCam and worksheet photos are linked to job_id. |
| 6 | Are photos automatically attached to the correct property? | Y | server/companyCamRoutes.ts L291; shared/schema.ts companycam_projects.customer_id | CompanyCam projects auto-link to customer/property. |
| 7 | Are photos connected to the right worksheet, work order, or checkpoint? | Y | shared/schema.ts worksheet_photos.session_id; job_checkpoints.photo_url | Photos are tied to the specific worksheet session or checkpoint they came from. |
| 8 | Can office find job photos in one place? | Y | client/src/components/CompanyCamSection.tsx; client/src/pages/jobs/show.tsx | Job detail page centralizes Gallery, Checkpoint, and CompanyCam photos. |
| 9 | Can office tell when the photo was taken? | Y | shared/schema.ts companycam_photos.captured_at; worksheet_photos.created_at | Timestamps stored for all photo types. |
| 10 | Can office tell who took the photo? | Y | shared/schema.ts companycam_photos.captured_by_name/captured_by_email | CompanyCam attributes photographer automatically; worksheet photos tied to the submitting user. |
| 11 | Can office tell where the photo came from: CompanyCam, worksheet, upload, customer, etc.? | Y | shared/schema.ts worksheet_photos.photo_type; separate companycam_photos table | Source (CompanyCam vs worksheet vs upload) is distinguishable in the data model. |
| 12 | Can photos prove what was done if a customer disputes service? | Y | client/src/pages/jobs/JobCheckpoints.tsx; server/migrations/checkpoints.ts | Checkpoint photos (e.g. base/excavation) document work later covered up, usable as dispute evidence. |
| 13 | Can photos prove when the crew was there? | Y | shared/schema.ts companycam_photos.captured_at/latitude/longitude | Geotagged + timestamped CompanyCam photos prove crew presence. |
| 14 | Are customer-visible photos separated from internal photos? | Y | shared/schema.ts companycam_photos.internal; client/src/components/CompanyCamSection.tsx hidden_on_estimate | Internal-only photos can be excluded from customer-visible views. |
| 15 | Is it almost impossible for crews to forget required photos? | N | client/src/pages/jobs/JobCheckpoints.tsx L191 | Checkpoint completion UI does not hard-block finishing a job/checkpoint when a required photo is missing; enforcement relies on manager review after the fact. |

## 4. Work Orders

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can a crew understand the work order without calling the office? | Y | client/src/pages/WorkOrders.tsx; server/workOrderRoutes.ts | Work orders include structured site access, safety, and property notes plus a per-area task breakdown. |
| 2 | Is the work order written in simple field language? | Y | client/src/pages/WorkOrders.tsx L333,1070 | UI prompts use plain field language (e.g. 'Front Yard', 'Patio') rather than contract terms. |
| 3 | Can crews see the scope by work area? | Y | client/src/pages/WorkOrders.tsx L1012,1122 (AreaCard) | Tasks/materials/tools are grouped by work area. |
| 4 | Can crews see materials needed by work area? | Y | client/src/pages/WorkOrders.tsx L1195 (MaterialRow) | Materials are scoped and shown per work area. |
| 5 | Can crews see equipment needed? | Y | client/src/pages/WorkOrders.tsx L1226 | Tools/equipment can be scoped to a work area or the whole work order. |
| 6 | Can crews see drawings, photos, or diagrams? | Y | client/src/pages/WorkOrders.tsx L1387; server/workOrderRoutes.ts L98 | CompanyCam integration surfaces project photos on the work order; crew can upload photos to tasks. |
| 7 | Can crews check off completed items? | Y | client/src/pages/WorkOrders.tsx L1369 (TaskRow) | Tasks have a completion toggle recording completed_by/completed_at. |
| 8 | Can crews flag unclear instructions? | N | client/src/pages/WorkOrders.tsx | No dedicated 'flag unclear instructions' button; crew would have to use general messaging/daily log. |
| 9 | Can crews request more information? | PARTIAL | client/src/pages/Messages.tsx; client/src/pages/WorkOrders.tsx L174 | Crew Notes / internal messaging can be used to ask questions, but there's no in-context 'Request Info' action on a task. |
| 10 | Can crews report that the work order does not match field conditions? | PARTIAL | client/src/pages/WorkOrders.tsx L174 (DailyLog Crew Notes) | Field-condition mismatches can only be reported via free-text crew notes, no structured alert. |
| 11 | Can work order progress update the job automatically? | N | server/workOrderRoutes.ts | Work order task/status completion does not automatically propagate a status change back to the parent job record. |
| 12 | Can managers see what is complete without asking the crew? | Y | client/src/pages/WorkOrders.tsx L410,1136 | List and area cards show live progress bars (e.g. '4/10 tasks') without needing to ask the crew. |
| 13 | Is the work order different from the job record, or is it duplicate clutter? | N | shared/schema.ts; client/src/pages/WorkOrders.tsx | Not duplicate clutter — Job is the sales/contract record, Work Order is the field production record; they serve distinct purposes. |
| 14 | Does every job that needs a work order have one? | Y | client/src/pages/jobs/JobWorkOrderTab.tsx L146; server/invoiceRoutes.ts | Work orders are created automatically when a job deposit is paid, or manually from the Job's Work Order tab. |

## 5. Manager Daily Oversight

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can a manager see what every crew is doing today? | Y | client/src/pages/ManagerDashboard.tsx L339-393 (Live Crew section) | Shows every clocked-in employee, activity type, and job/address. |
| 2 | Can a manager see who is clocked in right now? | Y | client/src/pages/ManagerDashboard.tsx L296 (Clocked In Now card), L354 | Real-time count plus per-person duration and last GPS ping. |
| 3 | Can a manager see what job each crew is on? | Y | client/src/pages/ManagerDashboard.tsx L370-375 | Live Crew entries show job_name and job_address per employee. |
| 4 | Can a manager see whether crews are behind schedule? | PARTIAL | client/src/pages/ManagerDashboard.tsx L325 (Overdue Jobs card) | Shows jobs past scheduled date, but no progress-vs-estimate variance indicator without drilling into a specific job. |
| 5 | Can a manager see which jobs have missing photos? | PARTIAL | client/src/pages/jobs/JobCheckpoints.tsx L21; client/src/components/CompanyCamSection.tsx | Photo-required checkpoint status is visible per job; there's no global 'missing photos' report on the manager dashboard. |
| 6 | Can a manager see which worksheets are missing? | PARTIAL | client/src/pages/admin/WorksheetReview.tsx L148 | Worksheet Review tool supports filtering by date/employee, but there's no automated 'missing worksheet' alert surfaced to managers. |
| 7 | Can a manager see which jobs have open issues? | PARTIAL | client/src/pages/jobs/JobCloseout.tsx L54 | Open issues are tracked in the Closeout tab (late-stage); no dedicated mid-job issue tracker visible from the dashboard. |
| 8 | Can a manager see pending change orders? | Y | client/src/pages/ManagerDashboard.tsx L318 (GET /api/manager/pending-change-orders); client/src/pages/jobs/JobChangeOrders.tsx | Dashboard card lists change orders awaiting customer approval across all jobs. |
| 9 | Can a manager see blocked jobs? | N | client/src/pages/ManagerDashboard.tsx | No explicit 'blocked' job status/flag on the dashboard; overdue jobs is the closest proxy. |
| 10 | Can a manager quickly reassign a crew? | Y | client/src/pages/scheduling/index.tsx L306-342, L853 | Scheduling page supports drag-and-drop job reassignment and multi-select crew changes. |
| 11 | Can a manager approve time quickly? | Y | client/src/pages/ManagerDashboard.tsx L460-472 (Quick Time Approval, Approve All); client/src/pages/admin/TimeCardApproval.tsx L312 | Dashboard widget plus dedicated bulk approval page. |
| 12 | Can a manager review daily progress without reading long notes? | Y | client/src/pages/jobs/JobCheckpoints.tsx L159,183 | Visual progress bar and status icons allow at-a-glance review without reading long notes. |
| 13 | Can a manager identify problem jobs early? | PARTIAL | client/src/pages/ManagerDashboard.tsx L325 | Overdue-job alert helps, but there are no proactive 'low margin' or 'over-hours' alerts for early problem detection. |
| 14 | Can a manager see tomorrow’s schedule and readiness? | Y | client/src/pages/scheduling/index.tsx L100; client/src/pages/DailyPlan.tsx | Scheduling calendar covers future dates; Daily Plan page shows readiness detail. |
| 15 | Can a manager tell which jobs should not start yet? | Y | client/src/pages/JobPipeline.tsx L33-41 (Job Packet Gate) | Pipeline stages plus the Job Packet Gate show which jobs are missing permits/contracts before moving to In Progress. |

## 6. Office / Admin Daily Use

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can office staff open one screen and see what needs attention today? | PARTIAL | client/src/pages/Home.tsx | Widget-based homepage surfaces some alerts but is not a single pane of glass for all admin attention items; ManagerDashboard covers more operational items separately. |
| 2 | Can they see unapproved time? | Y | client/src/pages/ManagerDashboard.tsx L303-309 | Pending Approvals stat card + Quick Time Approval widget, though only on the Manager Dashboard, not the general Home widgets. |
| 3 | Can they see missing worksheets? | N | client/src/pages/admin/WorksheetReview.tsx | Missing-worksheet review lives on its own admin sub-page; not surfaced as a count on the main dashboard. |
| 4 | Can they see overdue customer follow-ups? | N | client/src/pages/Consultations.tsx | Follow-ups managed in the Consultations pipeline; not flagged as 'overdue follow-ups' on the dashboard. |
| 5 | Can they see new leads? | Y | client/src/components/dashboard/widgets.tsx (EstimatesWidget) | New leads surfaced via Estimates widget draft/sent counts and the Work Pipeline widget's Lead stage. |
| 6 | Can they see customer messages? | Y | client/src/components/dashboard/widgets.tsx (MessagesWidget) | Dedicated Messages widget shows recent threads and unread counts. |
| 7 | Can they see work requests? | N | client/src/pages/LeadQualifier.tsx | Work requests processed via Lead Qualifier/Consultations; no dedicated dashboard alert widget. |
| 8 | Can they see jobs ready for invoicing? | N | client/src/pages/jobs/JobCloseout.tsx | ready_for_invoice flag set at closeout but not rolled up to the dashboard. |
| 9 | Can they see jobs stuck because of missing information? | N | client/src/pages/jobs/JobWorkOrderTab.tsx | Per-job readiness checklists exist but don't roll up into an admin dashboard summary. |
| 10 | Can they see pending schedule issues? | N | client/src/pages/scheduling/index.tsx | Scheduling conflicts only visible inside the full calendar view; Calendar widget just shows upcoming events. |
| 11 | Can they see overdue tasks? | Y | client/src/components/dashboard/widgets.tsx (TodosWidget) | Tasks widget explicitly shows an overdue count badge. |
| 12 | Can they see failed syncs? | Y | client/src/pages/Home.tsx L183 | Global alert banner appears if QuickBooks re-authorization is needed. |
| 13 | Can they see incomplete job packets? | N | client/src/pages/jobs/JobPacketGate.tsx | Packet Gate blockers only visible per-job, not summarized on the dashboard. |
| 14 | Can they act from the dashboard, or do they have to hunt through pages? | PARTIAL | client/src/pages/Home.tsx; client/src/pages/ManagerDashboard.tsx | Most widgets are read-only links to full pages; Manager Dashboard allows quick time approve/reject, but most other actions require navigating away. |
| 15 | Is the admin dashboard useful or just busy? | PARTIAL | client/src/pages/Home.tsx | Useful for high-level monitoring (messages, tasks, sync status) but not sufficient alone for daily bottleneck-clearing; still requires visiting 4-5 separate pages. |

## 7. Payroll / Time Approval

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can office review all employee hours quickly? | Y | client/src/pages/admin/TimeReports.tsx; GET /api/admin/time-reports | Table of all entries with total-hours summary. |
| 2 | Can office review hours by employee? | Y | client/src/pages/admin/TimeReports.tsx L200; client/src/pages/admin/TimeCardApproval.tsx L257 | Both pages support filtering by employee. |
| 3 | Can office review hours by job? | Y | client/src/pages/admin/TimeReports.tsx L222,243 | Filter by job ID or customer name. |
| 4 | Can office review hours by work area? | PARTIAL | client/src/pages/admin/TimeReports.tsx L36 | Work area shown in the table but not a dedicated filter option. |
| 5 | Can office see regular time, drive time, shop time, breaks, and overtime separately? | PARTIAL | client/src/pages/admin/TimeReports.tsx L386-397; client/src/pages/my-hours/index.tsx | entry_type (billable/drive/shop/break) is color-coded in reports; overtime is calculated in My Hours but not split out in the Admin Reports table. |
| 6 | Can office see missing clock-outs? | Y | client/src/pages/admin/TimeReports.tsx L372 | Entries without a clock-out are shown with an Active badge. |
| 7 | Can office see edited time? | N | shared/schema.ts L3214; client/src/pages/admin/TimeAdminPage.tsx | editedBy/updatedAt are tracked in schema but there's no UI showing original-vs-edited values. |
| 8 | Can office see rejected time? | Y | client/src/pages/admin/TimeCardApproval.tsx L280 | Dedicated Rejected status filter with rejection notes. |
| 9 | Can office approve time in batches? | Y | client/src/pages/admin/TimeCardApproval.tsx L318,405 | Approve-all-selected and approve-group-by-employee actions. |
| 10 | Can office prevent unapproved time from exporting? | Y | server/quickbooksRoutes.ts L511-519 | Export API strictly filters for approval_status = 'approved'. |
| 11 | Can office export payroll quickly? | Y | client/src/pages/admin/QBOExportPage.tsx L255 | One-click export to QuickBooks for approved entries. |
| 12 | Can office be confident payroll is correct? | Y | client/src/pages/admin/TimeCardApproval.tsx | Mandatory review/approval flow with status counts before export gives confidence. |
| 13 | Can office see what was exported to QuickBooks? | Y | client/src/pages/admin/QBOExportPage.tsx L237 | Exported filter + qbo_time_activity_id badge shows what was synced. |
| 14 | Can office see failed exports? | Y | client/src/pages/admin/QBOExportPage.tsx L238,344 | Error status filter surfaces failed exports with the specific error message. |
| 15 | Can office retry failed exports? | Y | client/src/pages/admin/QBOExportPage.tsx L255 | Failed entries stay pending and can be re-selected/re-exported. |
| 16 | Can office see if time was changed after export? | N | shared/schema.ts L3205,3213 | qboExportedAt/updatedAt exist but there's no logic/alert flagging updatedAt > qboExportedAt (post-export edits). |
| 17 | Can office answer an employee payroll question with proof? | Y | client/src/pages/admin/TimeReports.tsx L182 | CSV export of filtered punch data can be shared as proof. |
| 18 | Can payroll be done without spreadsheets? | Y | server/quickbooksSync.ts L1088 | Direct QuickBooks TimeActivity API integration removes the need for spreadsheets. |

## 8. Customer Service / Proof Questions

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can office answer, “When were we last there?” in seconds? | Y | client/src/pages/jobs/show.tsx (Work Journal/Daily Logs tab) | Recent visits listed with dates; 2 clicks from Jobs list. |
| 2 | Can office answer, “Who was there?” in seconds? | Y | client/src/pages/jobs/show.tsx (Work Journal); client/src/pages/jobs/JobCrew.tsx | Work Journal entries show employee names; 2 clicks. |
| 3 | Can office answer, “What did they do?” in seconds? | Y | client/src/pages/jobs/show.tsx (work_description field) | Every work journal entry has a description; 2 clicks. |
| 4 | Can office show photos from that visit? | Y | client/src/pages/jobs/show.tsx (Files & Photos tab) | Shows CompanyCam + worksheet photos (before/after/damage); 3 clicks. |
| 5 | Can office show timestamps? | Y | client/src/pages/jobs/show.tsx (Time Entries) | Clock in/out timestamps visible for crew; 2 clicks. |
| 6 | Can office show crew notes? | Y | client/src/pages/jobs/show.tsx (Work Journal notes field) | Crew notes/observations visible; 2 clicks. |
| 7 | Can office show completed checklist items? | Y | client/src/pages/jobs/JobCheckpoints.tsx | Checkpoints tab shows progress bar and item-level completion status with who/when; 3 clicks. |
| 8 | Can office show skipped work and why? | Y | client/src/pages/WorksheetReviewList.tsx; client/src/pages/admin/RouteDayDetail.tsx | Skipped stops and skip_reason visible in Worksheet Review / Route Day Detail; 2 clicks from Admin panel. |
| 9 | Can office show weather/delay notes if relevant? | Y | client/src/pages/admin/RouteDayDetail.tsx | Route day summary shows weather icons and crew-submitted summary notes; 2 clicks. |
| 10 | Can office answer without calling the crew? | Y | client/src/pages/jobs/show.tsx; server/routeRoutes.ts | All data syncs to backend in real time / on route submission, so office rarely needs to call the crew. |
| 11 | Can office send a customer a clear update from the job record? | PARTIAL | client/src/pages/jobs/show.tsx (Messages tab) | Office can view message history tied to the job; sending a brand-new message directly from that tab is less clearly wired versus going to /messages. |
| 12 | Can office find all history for one property? | Y | client/src/pages/customers/show.tsx | Customer detail lists all properties and associated jobs; 2 clicks. |
| 13 | Can office find all history for one customer? | Y | client/src/pages/customers/show.tsx | Tabs for invoices, estimates, jobs, consultations, documents, messages give full history; 2 clicks. |
| 14 | Can office find all warranty history? | Y | client/src/pages/jobs/JobWarranty.tsx | Warranty tab shows status, terms, and claims; 3 clicks. |
| 15 | Can office prove service was completed if challenged? | Y | client/src/pages/jobs/JobCloseout.tsx; client/src/pages/WorksheetReviewDetail.tsx | Signed worksheet, before/after photos with timestamps, GPS-verified time entries, and signed closeout all serve as proof. |

## 9. Customer Communication

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can staff message one customer easily? | Y | client/src/pages/Messages.tsx; server/directMessageRoutes.ts | New Message compose dialog; staff can DM any customer. |
| 2 | Can staff message a group of customers easily? | N | server/directMessageRoutes.ts; client/src/pages/Messages.tsx | Messaging is strictly 1-to-1; no bulk/group send exists in UI or backend. |
| 3 | Can staff filter customers by route, service type, overdue invoice, job stage, or schedule date? | PARTIAL | client/src/pages/customers/index.tsx; client/src/pages/invoices/index.tsx; client/src/pages/JobPipeline.tsx | Overdue invoice and active/archived filters exist, but route/service-type/job-stage/schedule-date filters are scattered across separate pages, not a unified customer segmentation tool. |
| 4 | Can staff send “mowing delayed one day” to the right group? | N | client/src/pages/Route/index.tsx; server/notificationService.ts | No tool to select a route and blast a delay message to everyone on it. |
| 5 | Can staff send weather delay messages to affected jobs? | N | client/src/pages/Route/index.tsx | Crew can log weather conditions for their own record, but nothing triggers customer notifications from it. |
| 6 | Can staff send overdue invoice reminders if invoice visibility exists? | PARTIAL | server/invoiceOverdueScheduler.ts; server/notificationService.ts | Automated backend scheduler for overdue invoices exists; no clear manual 'send reminder' button in UI beyond the automation. |
| 7 | Can staff send job start reminders? | N | server/notificationService.ts | notifyJobStatusUpdate helper exists but no specific 'job starting now' reminder trigger. |
| 8 | Can staff send job completion messages? | Y | client/src/pages/jobs/JobCloseout.tsx; server/notificationService.ts | Approving closeout marks job complete and is wired to notify the customer. |
| 9 | Can staff send review requests after closeout? | N | client/src/pages/jobs/JobCloseout.tsx | Closeout captures internal 1-5 star satisfaction, but no external review-request (Google/Yelp) send feature. |
| 10 | Can staff see whether a message was sent? | Y | client/src/pages/Messages.tsx | Sent folder + sent_at timestamps show delivery. |
| 11 | Can staff see message history? | Y | client/src/pages/Messages.tsx | Full conversation thread history maintained per customer. |
| 12 | Are internal notes protected from customers? | Y | client/src/pages/CustomerMessagesInbox.tsx | isInternalNote flag with distinct styling keeps internal notes out of the customer portal. |
| 13 | Can customer replies come back into the right place? | Y | client/src/pages/CustomerMessagesInbox.tsx | threadId groups customer portal replies back into the same staff inbox thread. |
| 14 | Can a customer message create a task? | PARTIAL | server/directMessageRoutes.ts | Messages can be linked to an existing task via task_id, but there's no 'convert message to task' auto-create action. |
| 15 | Can the AI draft routine messages for staff approval? | PARTIAL | client/src/components/AIAssistantPanel.tsx; server/estimateAiDraftRoutes.ts | AI drafting exists for SOPs and estimate line items, but not inside the message/DM compose window for routine customer messages. |

## 10. Sales / Lead Workflow

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can a new lead enter the app from every intended source? | Y | server/publicInquiryRoutes.ts; client/src/pages/LeadQualifier.tsx; server/consultationRoutes.ts | Leads can enter via public inquiry form, lead qualifier, or manual entry in Consultations. |
| 2 | Does a website inquiry become a lead? | Y | server/publicInquiryRoutes.ts L42-54 | Inquiry submissions insert directly into consultations table at new_lead stage. |
| 3 | Does a customer work request become a lead? | PARTIAL | client/src/pages/DailyAgenda.tsx L349-392; server/consultationRoutes.ts L293-341 | No distinct 'work request' entity separate from inquiries/consultations; handled via manual entry into the same pipeline. |
| 4 | Does a Lead Qualifier result become a lead? | N | client/src/pages/LeadQualifier.tsx L193-207 | Lead Qualifier results save to a separate qualified_leads table and are not auto-inserted into the consultations pipeline. |
| 5 | Is every lead assigned to someone? | N | server/consultationRoutes.ts (assigned_to nullable); client/src/pages/Consultations.tsx L469 | assigned_to is nullable; leads can sit unassigned by default. |
| 6 | Is every lead given a next follow-up date? | N | server/consultationRoutes.ts L70; client/src/pages/Consultations.tsx L175 | next_follow_up_date exists but isn't mandatory; defaults to null. |
| 7 | Can staff see leads that need attention today? | N | client/src/pages/Overdue.tsx | Overdue page tracks jobs/invoices/tasks but not pending leads/consultations needing attention today. |
| 8 | Can staff see stale leads? | Y | server/consultationRoutes.ts L441-454 (checkStaleLeads) | Background job flags new_lead-stage leads older than 4 hours and notifies staff. |
| 9 | Can staff see why a lead was lost? | Y | server/consultationRoutes.ts L69 (lost_reason); lost_nurture stage L13 | Lost reason field and dedicated pipeline stage. |
| 10 | Can a lead become an estimate without retyping everything? | Y | server/estimateRoutes.ts L230-273 (convert-to-estimate) | Maps customer, description, service type, notes directly into a new draft estimate. |
| 11 | Can an estimate become a job without retyping everything? | Y | server/estimateRoutes.ts L390-447 | Convert endpoint creates job, mapping customer/property/total/title and copying work areas. |
| 12 | Does the job remember the original estimate? | Y | server/estimateRoutes.ts L435 (converted_job_id); L407 | Estimate stores resulting job id; job description references source estimate. |
| 13 | Does the customer record show the full sales history? | Y | client/src/pages/customers/show.tsx L125-302 | Dedicated tabs for Consultations & Leads, Estimates, Jobs. |
| 14 | Can sales staff see photos, notes, and property history before meeting a customer? | Y | client/src/pages/Consultations.tsx L34-62; client/src/pages/customers/show.tsx L438-443 | Consultation record stores photos/notes/description; property record has access notes, gate code, pets. |
| 15 | Can the office tell where leads are coming from? | Y | server/consultationRoutes.ts L40 (lead_source); server/publicInquiryRoutes.ts L51 (how_heard) | Lead source is captured on both the consultation record and the inquiry form. |

## 11. Estimate / Proposal Workflow

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can staff create an estimate simply? | Y | client/src/pages/estimates/EstimateFormModal.tsx | Modal with template selection and customer/property search. |
| 2 | Can staff use work areas? | Y | server/estimateRoutes.ts L197-202 (estimate_work_areas) | Estimates support multiple named/typed work areas. |
| 3 | Can staff use catalog items? | Y | client/src/pages/estimates/EstimateFormModal.tsx L327-345 (CatalogBrowser) | Catalog items auto-fill description/unit/price including markup. |
| 4 | Can staff use calculators? | Y | client/src/pages/estimates/EstimateFormModal.tsx L22 (CalculatorRunner) | Labor/material calculators available for line item quantities/pricing. |
| 5 | Can staff add options or phases? | PARTIAL | client/src/pages/estimates/EstimateFormModal.tsx L34 (is_optional) | Optional line items exist; work areas double as informal phases, but there's no first-class 'phase' entity. |
| 6 | Can staff preview the proposal clearly? | Y | client/src/pages/estimates/EstimatePreview.tsx | Simple/Booklet preview styles with branding, totals, terms. |
| 7 | Can the customer sign digitally? | Y | client/src/pages/estimates/show.tsx L73-76; server/estimateRoutes.ts L489-542 | Customer portal Send/Approve workflow with status tracking; schema supports signature_data. |
| 8 | Can the signed estimate become a job? | Y | server/estimateRoutes.ts L390-447 (POST /api/estimates/:id/convert) | Approved estimate converts to a job and is marked converted. |
| 9 | Does scope transfer to the job? | Y | server/estimateRoutes.ts L413-419 | Work areas copied from estimate_work_areas to job_work_areas on conversion. |
| 10 | Do materials transfer where needed? | PARTIAL | server/estimateRoutes.ts L413 | Work areas transfer, but line-item materials aren't explicitly mapped into a Job Materials table; only linked via source_estimate_id. |
| 11 | Does the job value match the approved estimate? | Y | server/estimateRoutes.ts L406 | New job's price is set directly from the estimate total. |
| 12 | Can change orders update the job value later? | Y | server/changeOrderRoutes.ts L286-289 | Approved change order adds its total onto the job's price. |
| 13 | Can old estimates still be viewed? | Y | server/estimateRoutes.ts L115-139 | Estimate list returns all estimates regardless of status; none are deleted implicitly. |
| 14 | Is there only one official estimate workflow? | PARTIAL | server/estimatesMigration.ts L7-95 | One active workflow (sales_estimates, Draft->Sent->Approved->Converted) but a legacy 'estimates' table still exists in the schema, which is a residual/legacy reference worth cleaning up. |
| 15 | Is the estimate system simple enough to train someone else on? | Y | client/src/pages/estimates/EstimateFormModal.tsx | 3-step flow (header -> work areas/items -> review/save) contained in one modal/page. |

## 12. Change Orders

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can crews or managers flag a possible change order from the field? | PARTIAL | client/src/pages/jobs/JobChangeOrders.tsx; server/changeOrderRoutes.ts | Managers/Admins create change orders on the job page; crews have no explicit 'flag change order' action from My Day, only free-text notes managers must review. |
| 2 | Can photos be attached to the change order? | N | server/migrations/changeOrders.ts L24 (photos JSONB column); client/src/pages/jobs/JobChangeOrders.tsx | Schema has a photos column but the current UI provides no upload/display interface for change-order photos. |
| 3 | Can the change order use catalog items? | Y | client/src/pages/jobs/JobChangeOrders.tsx L24,398 | CatalogBrowser integrated for selecting items. |
| 4 | Can added labor be included? | Y | client/src/pages/jobs/JobChangeOrders.tsx L63,354 | Labor is a standard line-item type. |
| 5 | Can added equipment or subcontractor cost be included? | Y | client/src/pages/jobs/JobChangeOrders.tsx L63 | Equipment and subcontractor are also supported item types. |
| 6 | Can customer approval be recorded? | Y | server/changeOrderRoutes.ts L271; client/src/pages/jobs/JobChangeOrders.tsx L152 | Approval route records type, name, and timestamp. |
| 7 | Can verbal approval be recorded with notes? | Y | client/src/pages/jobs/JobChangeOrders.tsx L95,503 | Approval dialog supports selecting Verbal with customer name recorded. |
| 8 | Can digital approval be collected? | PARTIAL | server/changeOrderRoutes.ts L272,277 (signature_data) | Backend supports signature_data, but current UI only offers Verbal/Written selection with typed name, not an actual signature pad. |
| 9 | Does an approved change order update job value? | Y | server/changeOrderRoutes.ts L286-289 | Approval increments the linked job's price by the CO total. |
| 10 | Does it appear in closeout? | N | client/src/pages/jobs/JobCloseout.tsx | Closeout page does not list or summarize change orders. |
| 11 | Does it appear for invoicing? | PARTIAL | server/routes.ts L4726-4731 | Invoice suggestion logic uses the job's current (CO-updated) price, but individual CO line items aren't broken out separately on the invoice draft. |
| 12 | Are unapproved changes clearly separate from approved changes? | Y | client/src/pages/jobs/JobChangeOrders.tsx L56-61,269 | Distinct draft/pending_approval/approved/rejected statuses with color-coded badges. |
| 13 | Can staff prove who approved the change and when? | Y | server/changeOrderRoutes.ts L290; client/src/pages/jobs/JobChangeOrders.tsx L455-464 | Approvals logged to activity_log; approved_by_name/approval_type/approved_at stored on the record. |

## 13. Job Packet / Readiness Gate

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can the app stop a job from starting when critical info is missing? | Y | server/routes.ts L4924-4927; client/src/pages/jobs/JobPacketGate.tsx L115-121 | Gate computes a 'blocked' status if required items are missing/not bypassed, shown as a red Blocked badge. |
| 2 | Does it check for signed estimate? | Y | server/routes.ts L4904-4907 | estimate_signature required gate item for Install-type jobs. |
| 3 | Does it check customer? | Y | server/routes.ts L4871-4875 | customer_linked required gate item. |
| 4 | Does it check property? | Y | server/routes.ts L4876-4880 | property_linked required gate item. |
| 5 | Does it check contact? | PARTIAL | server/jobRoutes.ts L471-476; server/routes.ts L4871 | Gate validates the customer association itself rather than explicitly checking a primary contact/phone is present. |
| 6 | Does it check scope? | Y | server/routes.ts L4893-4897 | scope_defined checks description or scope_of_work is filled. |
| 7 | Does it check work order? | Y | client/src/pages/jobs/JobWorkOrderTab.tsx L172-178; server/workOrderRoutes.ts L180-193 | Separate 'Handoff Readiness' checklist for the work order (areas, tasks, crew lead, deposit paid). |
| 8 | Does it check assigned crew? | Y | server/routes.ts L4886-4892 | crew_assigned checks crew_lead_id or job_assignments entries. |
| 9 | Does it check scheduled date? | Y | server/routes.ts L4881-4885 | schedule_set checks scheduled_date/scheduled_start_time. |
| 10 | Does it check materials? | N | client/src/pages/jobs/JobMaterials.tsx | Materials tracked in their own tab but not included as a packet-gate or work-order-readiness item. |
| 11 | Does it check CompanyCam/project photos? | PARTIAL | server/routes.ts L4908-4912 | companycam_linked is a gate item but marked required:false (recommended only). |
| 12 | Does it check permits/811/OUPS if needed? | N | client/src/components/layout/AppShell.tsx L144 | Only a UI tip mentions uploading permits; no actual gate/readiness validation for permits or 811/OUPS. |
| 13 | Does it check access notes? | Y | server/workOrderRoutes.ts L184 (has_site_notes) | Work order readiness checks that site_access_notes are filled. |
| 14 | Does it check pet/dog notes? | N | none found | No specific pet/dog-notes check in gate or work-order readiness logic. |
| 15 | Can a manager bypass with a reason? | Y | server/routes.ts L4936-4956; client/src/pages/jobs/JobPacketGate.tsx L202-242 | Managers/Admins can bypass any gate item via a dialog requiring a text reason. |
| 16 | Is bypass history logged? | Y | server/routes.ts L4945-4950 (job_packet_bypasses table + activity log) | Bypasses stored with bypassed_by/reason/created_at and an activity log entry. |
| 17 | Does the gate help rather than annoy? | Y | client/src/pages/jobs/JobPacketGate.tsx L136-200 | Clean, color-coded single-card summary that resolves via one API call; not a heavy blocking multi-page form. |

## 14. Job Progress / Checkpoints

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can jobs have required checkpoints? | Y | server/migrations/checkpoints.ts L11-13,32-34 | checkpoint_templates and job_checkpoints support requires_photo/requires_note/requires_checkbox flags. |
| 2 | Can checkpoints vary by job type? | PARTIAL | server/migrations/checkpoints.ts L15; client/src/pages/jobs/JobCheckpoints.tsx L86-89 | Templates can be filtered by job_stage and managers manually pick which apply, but there's no explicit job-type-to-template mapping. |
| 3 | Can checkpoints require photos? | Y | server/migrations/checkpoints.ts L32,58; server/checkpointRoutes.ts L120 | requires_photo column and photo_url update supported; seeded 'Pre-Construction Photos' example. |
| 4 | Can checkpoints require notes? | Y | client/src/pages/jobs/JobCheckpoints.tsx L318-340; server/checkpointRoutes.ts L119 | Complete Checkpoint dialog collects a note when requires_note is true. |
| 5 | Can checkpoints require manager approval? | Y | server/checkpointRoutes.ts L111-114 | Checkpoints have assigned_role; non-Crew-assigned checkpoints can only be completed by Admin/Manager. |
| 6 | Can checkpoints trigger customer updates? | PARTIAL | server/migrations/checkpoints.ts L37; client/src/pages/jobs/JobCheckpoints.tsx L217 | customer_visible flag labels checkpoints visible to the customer, but no automated email/SMS trigger fires on checkpoint completion. |
| 7 | Can checkpoints expose problems before the job is finished? | Y | server/migrations/checkpoints.ts L59 | Checkpoints like 'Base/Excavation Inspection' surface issues before work is covered/finished. |
| 8 | Can staff see incomplete checkpoints easily? | Y | client/src/pages/jobs/JobCheckpoints.tsx L148,160,186 | Progress bar + counter; completed items are dimmed/struck-through, leaving incomplete ones prominent. |
| 9 | Can crew complete checkpoints quickly? | Y | client/src/pages/jobs/JobCheckpoints.tsx L189-207 | Simple checkbox checkpoints complete with one tap unless a photo/note is required. |
| 10 | Can checkpoints feed into closeout? | PARTIAL | client/src/pages/jobs/JobCloseout.tsx L208-230 | Closeout and checkpoints are separate tabs; closeout requires manual confirmation, not an automatic hard block on 100% checkpoint completion. |
| 11 | Can the app prove when each checkpoint was completed? | Y | server/migrations/checkpoints.ts L40-41; client/src/pages/jobs/JobCheckpoints.tsx L231-232 | completed_by/completed_at stored and displayed. |
| 12 | Can managers customize checkpoints without development help? | PARTIAL | client/src/pages/jobs/JobCheckpoints.tsx L285-302 | Managers can add custom checkpoints per job, but no global checkpoint_templates editor was found in AdminPanel. |

## 15. Closeout Workflow

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can a manager see jobs ready for closeout? | PARTIAL | client/src/pages/jobs/JobCloseout.tsx; server/closeoutRoutes.ts | Managers manage closeout per job via its tab, but there's no aggregated 'Closeout Queue' report across all jobs pending approval. |
| 2 | Does closeout pull in final photos? | N | server/migrations/closeout.ts L18 (final_photos JSONB) | Schema has a final_photos column but the UI provides no way to pull in/select CompanyCam or other photos into closeout. |
| 3 | Does closeout pull in actual time? | N | client/src/pages/jobs/JobCloseout.tsx | Closeout form does not display or aggregate actual labor hours from time entries. |
| 4 | Does closeout pull in materials used? | N | client/src/pages/jobs/JobCloseout.tsx L221-232 | Only a manual 'Materials confirmed' switch + notes field; doesn't pull actual material list from job materials. |
| 5 | Does closeout pull in change orders? | N | client/src/pages/jobs/JobCloseout.tsx | No integration to list/confirm change orders in the closeout UI. |
| 6 | Does closeout show incomplete items? | PARTIAL | client/src/pages/jobs/JobCloseout.tsx L235-239 | Manual 'Remaining Issues / Punch List' textarea; doesn't pull incomplete tasks automatically. |
| 7 | Does closeout create warranty records? | Y | server/closeoutRoutes.ts L157-182 | Approval auto-creates an active job_warranties record from the closeout's duration/terms. |
| 8 | Does closeout create invoice task/sync? | Y | server/closeoutRoutes.ts L184-215 | Approval auto-creates a draft invoice and sets ready_for_invoice true. |
| 9 | Does closeout create review request? | Y | server/closeoutRoutes.ts L217-242 | Approval creates a follow_up task for a review request. |
| 10 | Does closeout create follow-up task? | Y | server/closeoutRoutes.ts L221 | A task record linked to the job is created on closeout approval. |
| 11 | Can customer walkthrough/sign-off be recorded? | N | client/src/pages/jobs/JobCloseout.tsx | No signature pad or explicit walkthrough confirmation field; only customer_notes and a 1-5 star satisfaction rating. |
| 12 | Can internal closeout notes stay internal? | Y | server/migrations/closeout.ts L16-17; client/src/pages/jobs/JobCloseout.tsx L270-279 | Schema/UI separate customer_notes from internal_notes. |
| 13 | Can office see that a job is truly finished? | Y | server/closeoutRoutes.ts L151 | Approving closeout sets the job's status to completed. |
| 14 | Does closeout prevent jobs from disappearing unfinished? | PARTIAL | client/src/pages/ManagerDashboard.tsx L325-331 | Overdue Jobs card is the closest proxy; no dedicated 'Jobs without closeout' or stuck-in-progress report. |

## 16. Job Reporting / Profitability

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can we see actual hours vs. estimated hours? | Y | client/src/pages/Reports.tsx; server/auditRoutes.ts L147 | Job Profitability Report shows actual hours vs. estimate/sold value variance. |
| 2 | Can we see labor cost by job? | Y | client/src/pages/Reports.tsx L507,691; server/auditRoutes.ts L108-116 | Labor cost = actual hours x employee pay rate, per job. |
| 3 | Can we see material cost by job? | Y | client/src/pages/Reports.tsx L507,692; server/auditRoutes.ts L127-132 | Material cost pulled from job_materials per job. |
| 4 | Can we see equipment cost by job if tracked? | N | client/src/pages/MorsBudget.tsx L27 | MORS Budget has company-level equipment budgeting, but no per-job equipment cost tracking/reporting. |
| 5 | Can we see change order revenue? | Y | server/auditRoutes.ts L92-96 (approved_co_total) | Profitability report sums approved change orders per job. |
| 6 | Can we see gross profit? | Y | client/src/pages/Reports.tsx L693-695 | Gross profit (sold value - COGS) calculated per job. |
| 7 | Can we see margin? | Y | client/src/pages/Reports.tsx L696-698,509-513 | Margin % calculated and color-coded by threshold. |
| 8 | Can we see what went over budget? | PARTIAL | client/src/pages/Reports.tsx L176-179; server/auditRoutes.ts L147 | Variance-from-estimate and red-highlighted low-margin jobs exist, but no dedicated 'over budget' alert list. |
| 9 | Can we see which work area went over budget? | N | client/src/pages/WorkOrders.tsx L1135 | Work areas track estimated_hours in the crew view, but profitability reporting aggregates at job level only, not per work area. |
| 10 | Can we see which crew or job type performs best? | PARTIAL | client/src/pages/Reports.tsx L204,795 | Revenue/hours breakdown by Division exists, but no 'best crew' or 'best job type' ranking report. |
| 11 | Can we compare similar jobs? | PARTIAL | client/src/pages/Reports.tsx L540 | Sortable by margin/value/hours, but no dedicated similar-job comparison tool. |
| 12 | Can we identify jobs that should have been priced higher? | Y | server/auditRoutes.ts L147 | Variance-from-estimate and low-margin jobs let owners spot underpriced jobs. |
| 13 | Can we see why a job went well? | Y | client/src/pages/jobs/JobCloseout.tsx L201-279 | Closeout captures final scope notes, internal notes, and satisfaction rating. |
| 14 | Can we see why a job went badly? | Y | client/src/pages/jobs/JobCloseout.tsx L235 | Remaining Issues / Punch List and Internal Notes document what went wrong. |
| 15 | Can reports help improve estimating, not just summarize history? | N | client/src/pages/Settings.tsx L1755; client/src/pages/Reports.tsx L505 | Reports provide the raw data, but there's no automated feedback loop pushing insights back into estimate templates or MORS Budget assumptions. |

## 17. Maintenance Route Workflow

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can maintenance crews see their route clearly? | Y | client/src/pages/Route/index.tsx | Dedicated Today's Route view with stop count, customer count, and stop list. |
| 2 | Can they see stops in order? | Y | server/routeRoutes.ts L119; client/src/pages/Route/index.tsx L43 | Stops fetched/displayed by ja.sort_order. |
| 3 | Can they open directions for each stop? | Y | client/src/pages/Route/index.tsx L173,607-616 | Navigate link opens Google Maps per stop. |
| 4 | Can they clock into each stop easily? | Y | client/src/pages/Route/index.tsx L355-374,693-706 | Prominent Clock In button calling clockIn API with the specific job_id. |
| 5 | Can they mark a stop complete? | Y | client/src/pages/Route/index.tsx L379-398,708-725 | Clocking out of a stop serves as completion; worksheet_session status updates to submitted/pending_review. |
| 6 | Can they skip a stop with reason? | Y | client/src/pages/Route/index.tsx L518-561,755-763 | Skip Stop button with reason selection (Locked Gate, Weather, etc.) and notes. |
| 7 | Can they take before/after/damage photos? | Y | client/src/pages/Route/index.tsx L457-515,663-685 | Dedicated upload slots for Before/After/Damage/Other photos. |
| 8 | Can they record what was done? | Y | client/src/pages/Route/index.tsx L623-650,727-740 | Work-area checklist toggles and notes during clock-out. |
| 9 | Can they record issues noticed on the property? | PARTIAL | client/src/pages/Route/index.tsx L460,467 | Damage photos + stop notes cover this functionally, but there's no dedicated 'Issue' form. |
| 10 | Can issues create tasks or sales opportunities? | N | shared/schema.ts; server/routeRoutes.ts | No evidence that a recorded issue auto-creates a task or sales-opportunity row. |
| 11 | Can office see the last visit for a maintenance customer? | N | client/src/pages/customers/show.tsx | Customer detail shows contact/properties/estimates/invoices but no 'Last Visit' summary specific to maintenance routes. |
| 12 | Can office prove service was performed? | Y | client/src/pages/admin/RouteDayDetail.tsx L382-420 | GPS-validated clock in/out, site photos, and completed checklists shown for every stop. |
| 13 | Can route completion update customer/property history? | N | server/routeRoutes.ts L215-371 | Route submission triggers emails/notifications but doesn't write to a persistent customer/property history table beyond worksheet_sessions. |
| 14 | Can customers be notified of delays in batches? | N | server/smsService.ts; server/routeRoutes.ts | SMS/Email services exist but there's no batch delay-notification tool for a route. |
| 15 | Can the route page work with bad signal? | Y | client/src/pages/Route/index.tsx L99-161; client/src/hooks/useOfflineSync.ts | localStorage persists stop/draft state; OfflineBanner manages sync when connectivity drops. |

## 18. Equipment Workflow

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can crew report equipment damage quickly? | Y | client/src/pages/EquipmentTracker.tsx L300,313; server/equipmentRoutes.ts L10 | AlertTriangle button opens RepairRequestDialog; Crew role explicitly granted access. |
| 2 | Can crew attach photos? | Y | client/src/pages/EquipmentTracker.tsx L357-372 | Documents tab supports upload/link of photos/files to equipment. |
| 3 | Can crew mark equipment unavailable? | Y | server/equipmentRoutes.ts L282-284 | Repair request can pass updateAssetStatus:true, setting status to 'In Service' (unavailable). |
| 4 | Does manager get notified? | PARTIAL | server/notificationService.ts L128 | General notifyStaff system exists but no specific trigger found for new repair requests; likely surfaced via dashboard alerts only. |
| 5 | Can manager see open equipment issues? | Y | client/src/pages/EquipmentTracker.tsx L161,349 | 'In Repair' tile and per-asset Repairs tab listing all requests. |
| 6 | Can equipment be linked to a job? | Y | client/src/pages/jobs/JobEquipment.tsx L85-104 | Managers can assign equipment to a job via POST /api/jobs/:jobId/equipment. |
| 7 | Can equipment hours be tracked? | Y | client/src/pages/EquipmentTracker.tsx L293; shared/schema.ts L251 | currentHours/mileage fields updatable via UpdateHoursDialog. |
| 8 | Can maintenance schedules be viewed? | Y | client/src/pages/EquipmentTracker.tsx L347,354 | Maintenance tab on asset profile shows schedules. |
| 9 | Can upcoming maintenance be flagged? | Y | server/priorityEngine.ts | P1-P4 healthPriority calculated from hours/mileage/dates, shown on dashboard. |
| 10 | Can unavailable equipment affect scheduling? | Y | server/jobEquipmentRoutes.ts L34 | Scheduling equipment picker filters status='Active'; In Service/Stored equipment can't be assigned. |
| 11 | Can office see repair history? | Y | client/src/pages/EquipmentTracker.tsx L348,355 | Service History tab shows past maintenance logs. |
| 12 | Can repair cost feed reports? | N | shared/schema.ts (maintenanceLogs table) | No cost field on maintenanceLogs; Reports.tsx doesn't aggregate repair costs. |
| 13 | Is equipment tracking useful to daily operations, not just a list? | Y | server/maintenanceScheduler.ts | Hourly background scheduler sends maintenance reminders; priority engine updates health in real time from logged hours. |

## 19. Inventory / Materials Reality Check

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Are we trying to track inventory now, or not? | PARTIAL | shared/schema.ts L212 (materials.stock, legacy); server/migrations/phase6.ts L14 (catalog_items, no stock field) | A legacy stock field exists on an old materials table but the active catalog_items table has no stock field and nothing decrements it. |
| 2 | If not, is inventory hidden to avoid confusion? | N | client/src/components/dashboard/widgets.tsx L657 | Job Materials UI correctly omits stock counts, but a dashboard 'low stock' widget references stockQuantity/reorderPoint fields that don't exist on catalog_items, producing confusing/empty results — this should be removed or fixed, not left half-built. |
| 3 | If yes, does material used reduce stock? | N | server/jobMaterialsRoutes.ts L27-51 | Adding job materials only inserts a row; no UPDATE/decrement against catalog_items or materials tables. |
| 4 | Can crews record material used simply? | PARTIAL | client/src/pages/jobs/JobMaterials.tsx L184-196 | Add Material is gated to Admin/Manager (isAdminOrManager); crew cannot record material usage themselves in this UI. |
| 5 | Can managers see material shortages? | N | client/src/components/dashboard/widgets.tsx L657 | Low-stock widget exists but references non-existent fields on catalog_items, so it can't actually surface real shortages. |
| 6 | Can material lists be created from estimates? | Y | server/routes.ts L5691-5705 | convert-to-job copies estimate_items into job_work_areas, though as price/description lines rather than a structured pick-list. |
| 7 | Can material needs be shown before scheduling? | Y | client/src/pages/jobs/JobMaterials.tsx L208-273 | Materials can be added as soon as a job exists (Lead/Draft), before it's scheduled. |
| 8 | Can substitutes be tracked? | PARTIAL | client/src/pages/jobs/JobMaterials.tsx L288-291; server/migrations/phase6.ts L16 | No formal substitute-link field; manual entry + notes field can document substitutions. |
| 9 | Can purchasing needs be created without a full PO system? | N | server/reportRoutes.ts L363-400 | No dedicated purchasing/material-needs report; managers must check individual jobs or the broken low-stock widget. |
| 10 | Can job material usage be trusted for reporting? | Y | server/jobMaterialsRoutes.ts L10-19; server/reportRoutes.ts L363 | job_materials quantity/unit_cost is actively used in Job Profitability/Costing reports, reliable for costing even without inventory sync. |

## 20. Warranty / Service Issues

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can a closed job automatically create warranty records? | Y | server/closeoutRoutes.ts L128-182 | Approved closeout auto-creates a job_warranties record when warranty_duration_months > 0. |
| 2 | Can warranty type vary by service? | Y | client/src/pages/jobs/JobWarranty.tsx L303-309 | Types: Workmanship, Materials, Plant Material, Full. |
| 3 | Can customers submit warranty issues? | Y | server/warrantyRoutes.ts L125 | Claim creation endpoint only requires auth, allowing portal customers to submit claims. |
| 4 | Can staff create warranty issues? | Y | client/src/pages/jobs/JobWarranty.tsx L234-237 | New Claim button/dialog for staff to submit on behalf of customers or internally. |
| 5 | Can photos be attached? | PARTIAL | server/migrations/warranty.ts L43 (photos JSONB) | Schema supports photos but the claim submission UI doesn't yet expose a photo upload field. |
| 6 | Can warranty claims create tasks? | N | server/closeoutRoutes.ts L218-242 | Closeout approval creates a review-follow-up task, but submitting a warranty claim itself does not generate a task. |
| 7 | Can warranty visits be scheduled? | Y | server/warrantyRoutes.ts L152-158 | warranty_claims.service_job_id lets staff link/create a service job schedulable via the normal scheduling module. |
| 8 | Can warranty resolutions be documented? | Y | client/src/pages/jobs/JobWarranty.tsx L379-400 | Resolve Claim dialog with Resolution Notes saved to the resolution column. |
| 9 | Can denied warranty claims include a reason? | Y | server/warrantyRoutes.ts L151-171 | Generic resolution text field can document denial reasons, though not a dedicated 'denied + reason' structured field. |
| 10 | Can office quickly see if something is under warranty? | Y | client/src/pages/jobs/JobWarranty.tsx L194-229 | JobWarranty component shows active/expired badge, dates, and open-claim count. |
| 11 | Can warranty cost be tracked? | N | shared/schema.ts | Neither job_warranties nor warranty_claims have cost columns; cost would need to be tracked via the linked service job. |
| 12 | Can warranty history show up under property history? | Y | server/warrantyRoutes.ts L14-19 | API supports filtering warranties by customer_id, so property/customer history can include warranty records. |
| 13 | Can the app protect the company during disputes? | Y | server/migrations/warranty.ts L27-47 | Audit trail includes reported_at/by, resolved_at/by, unique claim_number, and closeout_id link. |

## 21. Admin Dashboard / Control Center

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Does admin have one control center? | N | client/src/pages/Home.tsx; client/src/pages/AdminPanel.tsx; client/src/pages/ManagerDashboard.tsx | Fragmented across a customizable Home dashboard, a separate Admin Panel for settings, and the Manager Dashboard for live ops — not one unified control center. |
| 2 | Does it show urgent problems first? | N | client/src/components/dashboard/widgets.tsx (TodosWidget) L269-362 | Shows overdue/in-progress badges but no global cross-module urgent-problem prioritization/sorting. |
| 3 | Does it show missing time? | N | client/src/pages/admin/TimeCardApproval.tsx | No 'Missing Time' alert on the primary dashboard. |
| 4 | Does it show unapproved time? | PARTIAL | client/src/pages/ManagerDashboard.tsx L460-532 | Quick Time Approval exists on the Manager Dashboard, but the primary Home dashboard has no unapproved-time widget. |
| 5 | Does it show missing worksheets? | N | client/src/pages/Home.tsx | No missing-worksheets indicator on the primary dashboard. |
| 6 | Does it show unread customer messages? | Y | client/src/components/dashboard/widgets.tsx L100-142 (MessagesWidget) | Unread count/badge shown. |
| 7 | Does it show overdue tasks? | Y | client/src/components/dashboard/widgets.tsx L301 (TodosWidget) | Overdue count badge, highlighted in red. |
| 8 | Does it show jobs ready for closeout? | N | client/src/pages/Home.tsx | Pipeline widget shows stage counts, but no specific 'ready for closeout' trigger. |
| 9 | Does it show jobs ready for invoice? | N | client/src/pages/Home.tsx | Not bubbled up to the dashboard. |
| 10 | Does it show failed integrations? | PARTIAL | client/src/pages/Home.tsx L183-192 | Banner appears for QuickBooks re-auth needed, but no comprehensive failed-integrations widget. |
| 11 | Does it show equipment issues? | Y | client/src/components/dashboard/widgets.tsx L491-529 (EquipmentWidget) | Shows 'Needs Maintenance' and 'Out of Service' counts. |
| 12 | Does it show new leads? | Y | client/src/components/dashboard/widgets.tsx L364-394 (PipelineWidget) | Shows count of jobs in Lead stage. |
| 13 | Does it show customer work requests? | N | client/src/pages/AdminInbox.tsx L165 | Work requests visible only in the Admin Inbox sub-page, not on the primary dashboard. |
| 14 | Does it avoid vanity metrics? | PARTIAL | client/src/components/dashboard/widgets.tsx | Mostly actionable count-based widgets with links to full pages, but some (e.g. Marketing widget) are higher-level/decorative counts. |
| 15 | Can admin act directly from the dashboard? | PARTIAL | client/src/pages/ManagerDashboard.tsx L516-532 | Inline time approval exists on Manager Dashboard; primary Home widgets are mostly links to other pages rather than inline actions. |

## 22. Manager Dashboard

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can managers see their crews? | Y | client/src/pages/ManagerDashboard.tsx L343 (Live Crew) | Lists clocked-in employees, activity, and job/work-area link. |
| 2 | Can managers see active jobs? | Y | client/src/pages/ManagerDashboard.tsx L400 | Active Jobs section filters status active/scheduled. |
| 3 | Can managers see job progress? | PARTIAL | client/src/pages/ManagerDashboard.tsx L357,378 | Shows real-time duration on current activity, but no percentage-complete/milestone indicator. |
| 4 | Can managers see blocked jobs? | N | client/src/pages/ManagerDashboard.tsx L186 | Queries active/scheduled jobs; no explicit 'blocked' status filter/highlight. |
| 5 | Can managers see upcoming work? | Y | client/src/pages/ManagerDashboard.tsx L187,434 | Scheduled jobs included in Active Jobs with dates shown. |
| 6 | Can managers see overdue worksheets? | Y | client/src/pages/ManagerDashboard.tsx L325 | Overdue Jobs stat card counts jobs past scheduled date, links to overdue view. |
| 7 | Can managers approve or reject time? | Y | client/src/pages/ManagerDashboard.tsx L516,527 | Time Approval widget with approve/reject (with note) actions. |
| 8 | Can managers review photos? | N | client/src/pages/ManagerDashboard.tsx | No photo review widget/gallery on the dashboard. |
| 9 | Can managers see change order needs? | Y | client/src/pages/ManagerDashboard.tsx L559 | Pending Change Orders section lists items awaiting customer approval. |
| 10 | Can managers message crews? | N | client/src/pages/ManagerDashboard.tsx | No messaging/communication tools on this dashboard. |
| 11 | Can managers reassign work? | N | client/src/pages/ManagerDashboard.tsx | Overview-only; no reassignment controls (must go to Scheduling page). |
| 12 | Can managers see problems without digging? | Y | client/src/pages/ManagerDashboard.tsx L612,620 | Team Health section surfaces safety flags and training progress without digging into individual records. |
| 13 | Is the dashboard simpler than the admin dashboard? | Y | client/src/pages/ManagerDashboard.tsx vs client/src/pages/Home.tsx | Manager Dashboard is a fixed-layout operational tool (field activity, time approvals, safety); Admin Home is a complex customizable multi-widget grid — Manager view is notably simpler/more focused. |

## 23. Customer Portal

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can customers see only their own information? | Y | server/customerHubRoutes.ts L37,113,133,157,228,258,296,580 | API enforces req.user.id/crmId scoping server-side across jobs, documents, messages, invoices. |
| 2 | Can they see their properties? | Y | client/src/pages/CustomerHub.tsx L630; server/customerHubRoutes.ts L100 | Property addresses included in job detail payload. |
| 3 | Can they see active jobs? | Y | client/src/pages/CustomerHub.tsx L416,532,545 | Active Project card and My Jobs section filter active vs history. |
| 4 | Can they see job status? | Y | client/src/pages/CustomerHub.tsx L586,621; server/customerHubRoutes.ts L92 | Stage/status fields shown with color-coded badges. |
| 5 | Can they see approved documents? | Y | client/src/pages/CustomerHub.tsx L681,747; server/customerHubRoutes.ts L459 | Documents section lists and allows download of proposals/contracts/invoices etc. |
| 6 | Can they submit work requests? | PARTIAL | client/src/pages/CustomerHub.tsx L209,1177; server/suggestionsRoutes.ts L16 | No dedicated 'work request' form; customers can submit suggestions or message with a 'maintenance request' topic instead. |
| 7 | Can they submit photos? | N | client/src/pages/CustomerHub.tsx; server/customerHubRoutes.ts | No frontend UI or backend endpoint for customers to upload photos to jobs or messages. |
| 8 | Can they message staff? | Y | client/src/pages/CustomerHub.tsx L1149; server/customerHubRoutes.ts L235 | Full messaging with topic-based new threads and replies. |
| 9 | Can they see warranty info? | Y | client/src/pages/CustomerHub.tsx L36; server/customerHubRoutes.ts L37 | Warranties appear as a document category, though not a dedicated Warranty tab. |
| 10 | Can they see service history if intended? | Y | client/src/pages/CustomerHub.tsx L554; server/customerHubRoutes.ts L533 | Completed jobs listed under Service History. |
| 11 | Can they see invoice status if intended? | Y | client/src/pages/CustomerHub.tsx L1395,1461; server/customerHubRoutes.ts L586 | Billing tab shows invoice numbers, statuses, totals, balance due. |
| 12 | Is the portal simple enough for non-technical customers? | Y | client/src/pages/CustomerHub.tsx L69,151 | Clean mobile-optimized tab nav (Home/Jobs/Billing/Documents/Library/Messages) with large cards. |
| 13 | Is anything internal accidentally exposed? | N | server/customerHubRoutes.ts L83-108,262 | toCustomerJob explicitly omits value/price/estimatedHours/totalHours/internal notes; internal-flagged messages filtered out. |
| 14 | Does the portal reduce calls to the office? | Y | client/src/pages/CustomerHub.tsx L454,473,938 | Self-service documents, invoice history, care/plant library reduce routine office calls. |

## 24. AI Assistant / Voice

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can a crew member ask, “What am I doing today?” | Y | server/assistantTools.ts L161,190 (getCalendarEvents, getDailyBriefing) | Crew can ask for today's schedule/tasks. |
| 2 | Can a crew member ask, “What was done here last time?” | PARTIAL | server/assistantTools.ts L175,426 (getJobs, openRecord) | Can pull job history/notes, but 'last time' summarization relies on the AI synthesizing general job data rather than a purpose-built query. |
| 3 | Can a crew member ask, “What materials are needed?” | Y | server/assistantTools.ts L175 | Materials for a job answerable via getJobs/job record search. |
| 4 | Can a crew member dictate job notes? | Y | server/assistantTools.ts L321 (createNote) | Voice-dictated notes require confirmation before saving. |
| 5 | Can a crew member create a task by voice? | Y | server/assistantTools.ts L198,446 (createTask) | Crew can create/self-assign tasks with mandatory confirmation. |
| 6 | Can a crew member report equipment damage by voice? | Y | server/assistantTools.ts L304,460 (submitRepairRequest) | Crew explicitly permitted to submit equipment repair requests via AI, with confirmation. |
| 7 | Can a manager ask, “Who is clocked in right now?” | Y | server/assistantTools.ts L103,432 (searchEmployees) | Managers/Admins can query employee/active-time status. |
| 8 | Can a manager ask, “Which jobs are over hours?” | PARTIAL | server/assistantTools.ts L175 (getJobs) | No specific 'over hours' filter parameter; the AI must process the returned job list itself. |
| 9 | Can admin ask, “What time is unapproved?” | N | server/assistantRoutes.ts L356; server/timeRoutes.ts L469 | No direct 'search unapproved time' tool; AI can only navigate admin to the Time Card Approval page. |
| 10 | Can office ask, “When were we last at Smith’s?” | Y | server/assistantTools.ts L175,57 (getJobs, searchGlobal) | Office/Admin can search customer history by name. |
| 11 | Can the AI answer only using allowed records? | Y | server/assistantRoutes.ts L156-214; server/assistantTools.ts L501,558 | System prompt defines role-based data visibility; tools like searchGlobal/searchTasks filter by user/role. |
| 12 | Does the AI respect role permissions? | Y | server/assistantTools.ts L429 (checkPermission) | Validates role is allowed to execute a given tool (e.g. createPlantCard is Admin-only). |
| 13 | Does the AI require confirmation before making changes? | Y | server/assistantTools.ts L4,17; server/assistantRoutes.ts L411 (shouldRequireConfirmation) | Two-step confirm flow enforced for creative/destructive actions. |
| 14 | Does the AI log what it did? | Y | server/assistantRoutes.ts L272,309,314,442 | assistant_conversations table logs every interaction/tool call/result, including denied actions. |
| 15 | Can the AI show the record it used? | Y | client/src/components/AssistantMessageCards.tsx L47,80 | ActionResultCard/SearchResultCard link back to the specific records used. |
| 16 | Can the AI avoid guessing when data is missing? | Y | server/assistantRoutes.ts L222 | System prompt hard rule: never make up records/data, always use search tools for real data. |
| 17 | Can voice commands be corrected before saving? | Y | client/src/components/AIAssistantPanel.tsx L285,432 | Voice transcripts populate the text field first, editable before sending. |
| 18 | Can AI actions create tasks, notes, messages, or work requests safely? | Y | server/assistantTools.ts L4-13 | Governed by shouldRequireConfirmation + checkPermission to prevent unauthorized/accidental creation. |
| 19 | Are dangerous actions blocked? | Y | server/assistantTools.ts L431-465 | No delete or payroll-approval tools exposed to the AI; prompt forbids sharing sensitive HR/financial data. |
| 20 | Does the assistant make the app simpler, or does it become another confusing tool? | PARTIAL | client/src/components/AIAssistantPanel.tsx L557 | Suggestion chips and navigateTo simplify common actions, but it works best as an expert layer alongside the UI rather than a full replacement — some features require knowing the right phrasing. |

## 25. Navigation / Simplicity

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Can a new crew member understand where to go? | Y | client/src/App.tsx L252; client/src/pages/my-day/index.tsx | Crew auto-redirected to /my-day on login, a focused single landing page. |
| 2 | Can a new office person understand where to go? | PARTIAL | client/src/components/layout/AppShell.tsx L433 | Office/Admin see all ~25 sidebar items across 6 sections; standard labels help, but volume could overwhelm without onboarding. |
| 3 | Can a manager understand where to go? | Y | client/src/pages/ManagerDashboard.tsx; AppShell.tsx L429 | Dedicated Manager Dashboard aggregating live crew, approvals, active jobs as a clear hub. |
| 4 | Are there too many main menu tabs? | PARTIAL | client/src/components/layout/AppShell.tsx L427-434 | 6 sections/dozens of items for Admin view feels cluttered even though role-based filtering trims Crew's view to ~10 items. |
| 5 | Are old pages hidden? | PARTIAL | client/src/App.tsx L268,295,340-341 | Legacy routes (/materials, /daily-worksheet, /route) redirect to current pages rather than being fully removed. |
| 6 | Are placeholder pages hidden? | N | client/src/components/layout/AppShell.tsx L184 | Sidebar tip for 'Integrations' explicitly says 'Coming soon' — a placeholder is visible, not hidden. |
| 7 | Are admin-only tools hidden from crew? | Y | client/src/components/layout/AppShell.tsx L436-454 (getSectionsForRole) | ADMIN/MANAGER sections and items like Work Orders/Estimates are filtered out for non-admin/manager roles. |
| 8 | Are customer-only tools hidden from staff unless needed? | Y | client/src/components/layout/AppShell.tsx L467 | Sidebar fully swaps to customerNav for Customer role; staff see internal nav by default. |
| 9 | Are related items grouped logically? | Y | client/src/components/layout/AppShell.tsx L427 | SALES (Customers/Estimates/Jobs) and OPERATIONS (Tasks/Scheduling/Equipment) groupings are logical. |
| 10 | Does each screen have a clear next action? | Y | client/src/pages/my-day/index.tsx L341; client/src/pages/Home.tsx L232 | Consistent primary action buttons placed prominently on pages. |
| 11 | Are there too many ways to do the same thing? | Y | client/src/components/dashboard/widgetRegistry.ts vs AppShell.tsx | Most features accessible via both sidebar and Home dashboard widgets — flexible but redundant. |
| 12 | Can a user complete common work in fewer clicks? | Y | client/src/pages/Home.tsx | Customizable dashboard lets users pin most-used modules, reducing navigation depth. |
| 13 | Does the app feel like one system or many tools glued together? | PARTIAL | client/src/App.tsx; AppShell.tsx | Shared AppShell/components create a mostly unified feel, but niche tools (Plow Mapper, Property Report Card) feel like distinct apps bolted on. |
| 14 | Can labels be simplified? | PARTIAL | client/src/components/layout/AppShell.tsx L372-373,391 | Most labels are plain (SOP Library, Estimates), but some internal jargon remains (e.g. 'MORS Budget'). |
| 15 | Would a new employee need a manual, or is the app mostly self-explanatory? | Y | client/src/components/layout/AppShell.tsx L100 (menuHelpContent) | Hover/help tips exist for every major module, functioning as an in-app manual. |

# Part B — System & Platform Audit (20 Sections)

Platform, settings, and infrastructure — the parts custom apps usually forget. Answer Y / N / Partial / Unknown with evidence. Honest No / Partial answers here are expected and useful; they map what is still missing.

## 1. System Settings

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| Company Settings |  |  |  |  |
| 1 | Is there a dedicated Company / Business Settings screen where company-wide information is stored? | Y | client/src/pages/AdminPanel.tsx L1305,1427; client/src/pages/Settings.tsx L395,1117-1209 | 'Company Info & Branding' section in Admin Panel, mirrored in Settings. |
| 2 | Can company identity be configured and saved: logo, address, phone, email, website? | Y | client/src/pages/Settings.tsx L1162-1187; client/src/pages/AdminPanel.tsx L1050-1096 | Name/phone/email/address/website fields; logo upload and branding (shape, corner radius) in Admin Panel. |
| 3 | Can legal & financial fields be configured: EIN, tax rate, workers' comp, insurance? | PARTIAL | client/src/pages/Settings.tsx L1190-1199; shared/schema.ts L233; server/settingsRoutes.ts L7-47 | Default tax rate and payment terms configurable; no EIN, workers' comp, or insurance fields found. |
| 4 | Can operational defaults be set: time zone, default currency, measurement system, date format, default language, business hours? | PARTIAL | client/src/pages/Settings.tsx L156-310,629-672 | Default language (EN/ES) and consultation weekly hours/timezone configurable; no default currency/measurement system/global business hours. |
| Regional Settings |  |  |  |  |
| 5 | Is there a Regional Settings area? | N | none found | No dedicated Regional Settings area exists. |
| 6 | Is the weather source configurable? | N | none found | No weather-source configuration. |
| 7 | Are local holidays configurable? | N | none found | No local-holidays configuration. |
| 8 | Is a winter shutdown period configurable? | N | none found | No winter-shutdown-period configuration. |
| 9 | Is the growing / USDA zone configurable? | N | client/src/pages/PlantCards.tsx (unrelated feature) | No USDA/growing-zone setting found. |
| 10 | Are frost dates configurable? | N | none found | No frost-date configuration. |
| 11 | Are salt application defaults configurable? | N | none found | No salt-application defaults configuration. |
| 12 | Are fertilizer blackout dates configurable? | N | none found | No fertilizer-blackout-date configuration. |
| Job Defaults |  |  |  |  |
| 13 | Is there a Job Defaults area? | Y | client/src/pages/Settings.tsx L393; server/jobTemplateRoutes.ts | Job Templates section for Admin/Manager. |
| 14 | Are default workday and start time configurable? | PARTIAL | client/src/pages/Settings.tsx L145-148,249-281 | Configurable within Consultation Availability only, not a global job/company workday default. |
| 15 | Is default crew size configurable? | N | none found | No global default crew size setting. |
| 16 | Are default overtime rules configurable? | N | none found | No overtime rule configuration in settings. |
| 17 | Is a default break configurable? | N | none found | No default break setting. |
| 18 | Is a default closeout checklist configurable? | Y | server/jobTemplateRoutes.ts L33,46 | Job Templates support a checklist JSONB field acting as a default closeout checklist. |
| 19 | Are default photo requirements configurable? | PARTIAL | client/src/pages/Settings.tsx L1212-1274 | Auto-create CompanyCam projects toggle exists, but no specific photo-count/requirement setting. |
| 20 | Is a default warranty configurable? | N | client/src/pages/jobs/JobWarranty.tsx (per-job only) | No global default warranty configuration in Settings. |
| 21 | Is a default work order template configurable? | Y | server/jobTemplateRoutes.ts L33-52 | Job Templates (name, type, division, hours/days, scope, crew notes, checklist) effectively serve as work order templates. |

## 2. Notification Center

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Is there a central Notification Center? | N | client/src/pages/Notifications.tsx; client/src/components/ui/NotificationBell.tsx | Users have a personal alerts page and individual preference toggles, but no admin UI to globally configure 'if X happens notify Y' rules; rules are hardcoded in server/notificationService.ts helpers. |
| 2 | Does the system define which events generate notifications? | PARTIAL | server/notificationService.ts; client/src/pages/Notifications.tsx (TYPE_LABELS) | TYPE_LABELS + convenience helper functions act as a de-facto registry, but there's no central config file or DB table of event types. |
| 3 | Can each notification specify a recipient by role or user? | Y | server/notificationService.ts L59,128 (notifyStaff, notifyAllStaff with roleFilter) | Can target a specific userId or filter by role. |
| 4 | Can each notification specify a channel: push, email, in-app, SMS? | PARTIAL | server/notificationService.ts L20 | inApp, email, sms supported; no push channel implemented. |
| 5 | Can cadence be set per notification: immediate, daily summary, weekly, never? | N | shared/schema.ts; server/notificationPreferencesRoutes.ts | Only boolean on/off toggles; no immediate/daily/weekly cadence logic. |
| 6 | Can users customize their own notifications? | Y | client/src/pages/Settings.tsx L390; server/notificationPreferencesRoutes.ts | Users can toggle emailNotifications/smsNotifications globally. |
| 7 | New Lead -> notifies salesperson / office? | Y | server/publicInquiryRoutes.ts; server/notificationService.ts | notifyStaff called with type new_lead on inquiry submission, targeting Admin/Manager. |
| 8 | Missing worksheet -> notifies crew lead / manager? | N | server/notificationScheduler.ts | Scheduler handles interview/application reminders only; no missing-worksheet alert. |
| 9 | Job over budget -> notifies manager / owner? | N | server/morsRoutes.ts | Budget calculation engine exists but has no notification triggers tied to budget thresholds. |
| 10 | Equipment breakdown -> notifies mechanic / manager? | N | server/equipmentRoutes.ts L270 | Repair request saves to DB and can update asset status, but doesn't trigger a notifyStaff call. |
| 11 | Weather delay -> notifies affected customers? | N | server/routeRoutes.ts | No automated weather-delay customer notification found. |
| 12 | Payroll ready -> notifies office? | N | server/timeRoutes.ts | No 'payroll ready' notification event exists. |
| 13 | Customer message -> notifies assigned rep? | Y | server/messagesRoutes.ts | In-app messages trigger notifyStaff or notifyCustomer depending on recipient. |
| 14 | Warranty claim -> notifies warranty manager? | N | server/warrantyRoutes.ts L125 | Claims inserted into warranty_claims table but no notification dispatched. |
| 15 | Missing photo -> notifies crew lead? | N | server/worksheetPhotoRoutes.ts | Photos uploaded/tracked but no automated missing-photo alert. |

## 3. User Preferences

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Does every user have a personal preferences screen? | Y | client/src/pages/Profile.tsx | Every authenticated user has a /profile route separate from company-wide Admin Setup. |
| 2 | Theme / dark mode? | Y | client/src/pages/Profile.tsx L283-311; client/src/lib/themes.ts | Multiple named themes (forest, slate, ocean, etc.), several dark-based, applied globally. |
| 3 | Language? | Y | client/src/pages/Profile.tsx L547-578 | EN/ES language selector persisted via PATCH /api/profile. |
| 4 | Personal notification settings? | PARTIAL | client/src/pages/Profile.tsx L19-62 (EmailNotificationToggle) | Only a blanket email-notifications toggle; no granular per-event-type settings. |
| 5 | Default dashboard and default landing page? | Y | client/src/pages/Home.tsx L64-73; widgetRegistry.ts getDefaultWidgets(userRole) | Role-based default dashboard; Home/Workspace is the landing page. |
| 6 | Home screen widgets configurable? | Y | client/src/pages/Home.tsx L48-150 | Add/remove, drag-and-drop reorder, and resize widgets. |
| 7 | Favorite reports, favorite customers, pinned jobs? | N | none found | No favorite reports/customers or pinned-jobs feature found. |
| 8 | Preferred map app? | N | none found | No preferred-map-app user preference. |
| 9 | Measurement units and clock format? | N | client/src/components/SOPBuilder.tsx (hardcoded units at catalog level) | Measurement units are set at the catalog/material level, not a user preference; no clock-format setting found. |
| 10 | Voice enabled and default AI voice? | Y | client/src/pages/Profile.tsx L64-234 | Voice enable/disable, Auto-Speak toggle, 6 selectable AI voices with preview. |
| 11 | Accessibility options? | N | none found | No accessibility options (high contrast, font scaling, screen reader) beyond theme selection. |

## 4. Dashboard Customization

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Do different roles get different default dashboards (admin is not the same as crew)? | Y | client/src/components/dashboard/widgetRegistry.ts L227-232 (getDefaultWidgets) | Distinct default widget arrays for Admin, Manager, and Crew. |
| 2 | Can users hide widgets? | Y | client/src/pages/Home.tsx L118-123,346-354 | Customize mode 'X' button removes a widget via removeWidget. |
| 3 | Can users rearrange widgets? | Y | client/src/pages/Home.tsx L29-33,92-101,270-301 | Drag-and-drop reordering via @hello-pangea/dnd in Customize mode. |
| 4 | Can users resize widgets? | Y | client/src/pages/Home.tsx L125-139,329-345 | Resize button cycles small/medium/large for widgets supporting multiple sizes. |
| 5 | Can users pin reports? | N | client/src/pages/Home.tsx; client/src/pages/Reports.tsx | No 'pin to dashboard' feature from within Reports; no generic configurable report widget. |
| 6 | Can users save layouts? | Y | client/src/pages/Home.tsx L75-90,112,120,136 (saveWidgets -> PUT /api/dashboard-config) | Layout changes auto-persist. |
| 7 | Can users reset layouts? | Y | client/src/pages/Home.tsx L141-145,208-216 (resetToDefaults) | Reset button restores role-based default layout. |

## 5. Global Search

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| Searchable Records |  |  |  |  |
| 1 | Is there a single global search? | Y | client/src/pages/Search.tsx; server/routes.ts L124 (/api/search); AppShell.tsx L284 | Single global search bar backed by one aggregating route. |
| 2 | Can search find customers, properties, contacts, addresses, phone numbers? | PARTIAL | server/routes.ts L177-202 | Finds customers by name/company/primary email/primary phone; no explicit property/secondary-contact/secondary-address-or-phone search. |
| 3 | Can search find jobs, estimates, invoices, work orders, change orders? | PARTIAL | server/routes.ts L204-278 | Finds jobs, estimates, invoices; does not search work orders or change orders. |
| 4 | Can search find employees, equipment, materials? | Y | server/routes.ts L146-175,281-292,332-343 | Finds materials, equipment, candidates, and users/employees. |
| 5 | Can search find SOPs, forms, documents, photos, messages, tasks, warranties, CompanyCam projects? | PARTIAL | server/routes.ts L135-144,295-304,318-330; server/assistantTools.ts L494 | Finds SOPs, forms, and customer resources; tasks/messages only searchable via the AI Assistant's separate searchGlobal tool; photos, warranties, CompanyCam projects not indexed. |
| Advanced Search |  |  |  |  |
| 6 | OCR on PDFs? | N | none found | No OCR on PDFs. |
| 7 | OCR on photos? | N | none found | No OCR on photos (imageSearchService is for external product images only). |
| 8 | Voice search? | Y | client/src/components/GlobalMicButton.tsx; AIAssistantPanel.tsx | Global mic button feeds voice input into the AI Assistant's search tool. |
| 9 | AI search? | Y | server/assistantRoutes.ts; server/assistantTools.ts | AI Assistant's searchGlobal performs full-text search via OpenAI tool calling. |
| 10 | Recent searches? | N | none found | No persistence/tracking of recent search history. |
| 11 | Saved searches? | N | none found | No saved-search functionality. |

## 6. Global Command Bar

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Is there a global command bar (Ctrl+K or /)? | N | client/src/components/ui/command.tsx (cmdk library present, unused); client/src/components/layout/AppShell.tsx | cmdk/CommandDialog component exists in the UI kit but there's no global Ctrl+K/Cmd+K/'/' listener wiring it up; only Ctrl+B toggles the sidebar. |
| 2 | Can it trigger actions by typing, e.g. Create Job, Find Smith, Clock Out, Open Equipment, Today's Schedule, Call Customer, Create Change Order? | N | client/src/components/layout/AppShell.tsx; client/src/pages/Search.tsx | Search bar and /search page only perform data lookups and navigate to records; no command-style action triggers like 'Create Job' or 'Clock Out'. |
| 3 | Does it combine search, AI, and actions in one bar? | N | client/src/components/layout/AppShell.tsx | Search, AI Assistant, and actions are three separate surfaces (search bar, AIAssistantPanel/mic button, sidebar/page UI), not a unified bar. |
| 4 | Is it available on both desktop and mobile? | N | client/src/components/layout/AppShell.tsx (hidden lg:flex search bar) | No command bar exists at all, so this is moot; even the search bar itself is desktop-only in the header. |

## 7. Help System

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Is there an in-app help system? | Y | client/src/pages/Help.tsx; client/src/pages/HelpCenter.tsx | Robust in-app help hub, role-split (Customer vs Staff), localized via i18next. |
| 2 | Can users search help? | Y | client/src/pages/HelpCenter.tsx L127; client/src/pages/Help.tsx L582 | Search inputs query /api/help/articles/search; global search also indexes help articles. |
| 3 | Can users watch how-to videos? | Y | client/src/pages/Education.tsx L404; client/src/pages/Help.tsx L23 | 'Watch Onboarding Video' button and Play icon for walkthroughs. |
| 4 | Can users open SOPs from help? | Y | client/src/pages/Help.tsx L288; client/src/pages/SOPs.tsx | Help references SOPs; full searchable/categorized SOP library exists. |
| 5 | Can users see walkthroughs / guided tours? | Y | client/src/pages/Help.tsx L174-249 (WalkthroughDialog) | Step-by-step guided tours for both Admins and Customers. |
| 6 | Can users see FAQs? | Y | client/src/pages/Help.tsx L251-299; client/src/pages/Education.tsx L336-342,414-426 | Dedicated FAQ sections for customers and staff. |
| 7 | Can users contact support? | Y | client/src/pages/Help.tsx L369,432; server/messagesRoutes.ts | Directs users to Customer Portal/New Message to contact the team. |
| 8 | Can users report bugs from help? | Y | client/src/pages/Help.tsx L482-578 (ReportArticleButton) | Report an issue with a help article (outdated/incorrect/unclear/missing), notifies admins. |
| 9 | Can users suggest improvements? | Y | server/suggestionsRoutes.ts L16-52 | Dedicated Customer Suggestions system with admin review workflow and status emails. |

## 8. Feedback System (alpha-critical)

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Does every page have a feedback control? | N | client/src/pages/CustomerHub.tsx L91 (SuggestButton); client/src/components/layout/AppShell.tsx | Suggest button exists only in CustomerHub for the Customer role; no global feedback control in the main AppShell used by Admin/Manager/Crew. |
| 2 | Report Bug available on every page? | N | client/src/components/layout/AppShell.tsx | No 'Report Bug' control anywhere in the application. |
| 3 | Suggest Improvement available on every page? | PARTIAL | client/src/pages/CustomerHub.tsx L91 | Available across all CustomerHub sub-sections for Customers only; absent for staff roles. |
| 4 | Quick reactions available (Love this / Confusing)? | N | client/src/pages/CustomerHub.tsx | Suggestion dialog is just title/description text fields; no quick-reaction buttons. |
| 5 | Does feedback auto-capture the current page? | N | client/src/pages/CustomerHub.tsx L211; server/suggestionsRoutes.ts | Submission only sends title/description; no route/URL captured. |
| 6 | Does feedback auto-capture browser / device? | N | server/suggestionsRoutes.ts; shared/schema.ts L2552 | customer_suggestions schema has no browser/device fields; not extracted from request headers. |
| 7 | Does feedback auto-capture user and timestamp? | Y | shared/schema.ts L2554,2559 | customerId and createdAt/updatedAt captured automatically. |
| 8 | Can an optional screenshot be attached? | N | client/src/pages/CustomerHub.tsx; shared/schema.ts | No screenshot/file attachment support on the suggestion form or schema. |
| 9 | Are console errors captured when available? | Y | client/src/components/ErrorBoundary.tsx L17 (logErrorToServer -> /api/diagnostics/log-error) | Console/React errors captured for system diagnostics, but not tied into the user-facing feedback/suggestion flow. |

## 9. System Health

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Is there an admin system health / status page? | Y | client/src/components/SystemStatusReport.tsx; client/src/components/DiagnosticReport.tsx | Live module-by-module status report plus a detailed error/health diagnostics tab under Admin. |
| 2 | API status shown for QuickBooks? | Y | server/quickbooksRoutes.ts L181; SystemStatusReport.tsx | /api/quickbooks/status tracks connection, needs_reauth, last_sync; shown in System Connections map. |
| 3 | API status shown for CompanyCam? | Y | server/companyCamRoutes.ts; client/src/pages/admin/CompanyCamHealth.tsx | Dedicated CompanyCam Health page for photo sync, project linking, webhook verification. |
| 4 | API status shown for Google? | Y | server/calendarRoutes.ts L363; SystemStatusReport.tsx | Per-user Google Calendar connected/disconnected status; also listed in System Connections map. |
| 5 | Status shown for Email and SMS? | Y | server/emailService.ts; server/smsService.ts; SystemStatusReport.tsx L238 | Checks for API keys and logs sent/skipped status; Email mapped to Resend/SendGrid in status report. |
| 6 | Status shown for AI? | Y | client/src/components/SystemStatusReport.tsx L155 | AI Assistant and Process Auditor tracked as Operational, tied to OpenAI. |
| 7 | Database status shown? | Y | server/routes.ts L8690 | Live SELECT count(*) checks on 20+ core tables; flags -1 if a table is inaccessible. |
| 8 | Storage status shown? | PARTIAL | server/replit_integrations/object_storage/objectStorage.ts | Object storage integrated but not surfaced as its own 'Storage Health' metric beyond listing Documents as operational. |
| 9 | Backup status shown? | N | none found | No backup-status indicator anywhere in admin monitoring. |
| 10 | Webhook status shown? | PARTIAL | server/quickbooksRoutes.ts L225; server/companyCamRoutes.ts L313 | Webhook activity logged to console and reflected in sync status, but no dedicated webhook-health dashboard. |
| 11 | Queue and sync-job status shown? | Y | server/quickbooksRoutes.ts L310 (/api/quickbooks/sync/logs) | Sync job log showing started_at/completed_at/records_synced/status. |
| 12 | Errors and slow pages surfaced? | Y | server/errorLogger.ts; client/src/components/DiagnosticReport.tsx | Captures stack traces/endpoints/status codes; Advanced Report analyzes errors by endpoint and by time. |

## 10. Backup / Recovery

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Are automatic backups running? | UNKNOWN | server/maintenanceScheduler.ts; server/taskScheduler.ts (no pg_dump/backup scripts found in repo) | No repository-level automatic backup scripts found; Replit-managed DB backups may exist at the platform level outside the visible codebase, so this can't be confirmed from code alone. |
| 2 | Can data be restored? | N | server/db.ts; server/migrations/ (setup/seed only, e.g. server/seed.ts) | No restore scripts or 'import from dump' tooling in the codebase; recovery would depend on platform-level snapshots if enabled. |
| 3 | Is point-in-time restore possible? | N | shared/schema.ts; server/auditLog.ts | No PITR/transaction-log-shipping logic; record_history is an audit trail, not a restoration mechanism. |
| 4 | Can a deleted record be recovered? | PARTIAL | server/customerRoutes.ts L464-499 (is_active); server/archiveRoutes.ts L103-129 (time_entries_archive); shared/schema.ts L76 (SOP isArchived), L238 (materials retired) | Soft-delete/archive patterns exist for customers, SOPs, materials, and time entries (recoverable), but customer_phones, customer_emails, notes, tasks, and schedules use hard DELETE and are unrecoverable via the app. |
| 5 | Is there an undo? | PARTIAL | client/src/pages/admin/ArchivePage.tsx; server/auditLog.ts | No global undo command; only entity-specific 'Unarchive' actions (e.g. customers) serve as manual undo. Archiving time entries is explicitly irreversible per the UI warning. |

## 11. Import / Export

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| Import |  |  |  |  |
| 1 | Can you import customers? | N | client/src/pages/customers/index.tsx; server/customerDataMigration.ts | No user-facing CSV import UI; only a backend migration script for one-time JSON-file imports. |
| 2 | Can you import properties? | N | server/customerDataMigration.ts | Same backend-only script imports properties, not exposed to admins as a UI feature. |
| 3 | Can you import employees? | N | client/src/pages/Employees.tsx | Only manual 'Add Employee' dialog; no bulk import. |
| 4 | Can you import the catalog? | Y | client/src/pages/catalog/CatalogImport.tsx | Full CSV import tool at /catalog/import with preview and error reporting. |
| 5 | Can you import equipment? | N | client/src/pages/EquipmentTracker.tsx | Manual 'Add Equipment' wizard only; no bulk import. |
| 6 | Can you import vendors? | N | client/src/pages/catalog/CatalogImport.tsx | Catalog import doesn't handle a distinct vendor entity. |
| 7 | Can you import snow routes? | N | client/src/pages/Route/index.tsx | Snow routes generated from scheduled jobs; no CSV/bulk import. |
| 8 | Can you import maintenance routes? | N | client/src/pages/Route/index.tsx | Maintenance routes derived from daily schedule; no import mechanism. |
| Export |  |  |  |  |
| 9 | Can you export reports? | N | client/src/pages/Reports.tsx | Visual dashboards/tables only; no export/download buttons found. |
| 10 | Can you export jobs? | N | client/src/pages/jobs/index.tsx | Filtering/search exists but no CSV/Excel export of job records. |
| 11 | Can you export time? | Y | client/src/pages/admin/QBOExportPage.tsx | Dedicated interface to export approved time entries to QuickBooks Online. |
| 12 | Can you export payroll? | Y | client/src/pages/admin/QBOExportPage.tsx | Payroll export handled via QBO time-activity sync mapping employees. |
| 13 | Can you export photos? | Y | client/src/components/FileLibrary.tsx | Individual photo/file downloads via /api/hq-files/:id/download. |
| 14 | Can you export SOPs? | N | client/src/pages/SOPs.tsx | SOPs viewable/editable/shareable but not bulk-exportable as PDF/DOCX. |

## 12. Audit Logs

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Is there an audit log beyond per-record history? | Y | server/activityLogger.ts; server/routes.ts L9373; activity_log table via /api/activity-log | Global activity_log table exists beyond per-record record_history. |
| 2 | Are user logins tracked? | N | server/auth.ts L123 | /api/login authenticates but never calls logActivity/logChange; no login history table. |
| 3 | Are permission changes tracked? | N | server/storage.ts L738; server/routes.ts L5914 | updateUser (including role changes) is not wrapped in any audit logging function. |
| 4 | Are settings changes tracked? | N | server/settingsRoutes.ts L64 | PUT /api/settings/:key updates updated_at only; no record_history/activity_log entry. |
| 5 | Are failed logins tracked? | N | server/auth.ts L127 | Failed logins return 401 but are not persisted anywhere. |
| 6 | Are exports tracked? | PARTIAL | server/quickbooksSync.ts; server/quickbooksRoutes.ts | QBO exports specifically tracked via qbo_exported_at/qbo_export_error columns and archive history; no general export log. |
| 7 | Are AI actions tracked? | PARTIAL | server/estimateAiDraftRoutes.ts; server/assistantMigration.ts (assistant_conversations) | AI Assistant chat interactions are fully logged; other AI actions like estimate-draft generation aren't explicitly logged as 'AI actions'. |
| 8 | Are deleted records tracked? | PARTIAL | server/routes.ts L4660,5016 | Some deletions (job_deleted, pipeline_tab_deleted) are logged to activity_log; others (customers, estimates, invoices) have no corresponding log triggers. |

## 13. Feature Flags

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Does a feature flag system exist? | PARTIAL | client/src/components/SystemStatusReport.tsx; server/migrations/appSettings.ts | No formal feature-flag table/system; module status registry + app_settings + RBAC act as informal, hardcoded substitutes. |
| 2 | Can admin enable a module? | N | client/src/components/layout/AppShell.tsx L436-455 (getSectionsForRole) | Module visibility hardcoded by role; no admin UI to turn a hidden module on. |
| 3 | Can admin disable a module? | N | client/src/pages/AdminPanel.tsx; server/settingsRoutes.ts | No master switch to disable a core module via the UI. |
| 4 | Can admin hide an unfinished feature? | N | client/src/components/SystemStatusReport.tsx L162 | Unfinished ('demo-only'/'needs-work') features are hardcoded, not admin-togglable to hide. |
| 5 | Can admin enable a beta feature? | N | shared/schema.ts L17 | No beta-user flag or feature-group assignment; access is strictly role/isMasterAdmin based. |
| 6 | Can admin enable a feature for only one user? | PARTIAL | shared/schema.ts L30; server/routes.ts L420 | Admin can toggle specific user-level booleans (e.g. voice_enabled) or change role, but there's no generic per-user feature-flag mechanism. |
| 7 | Can admin enable a feature for only one company? | N | server/migrations/appSettings.ts | Single-tenant architecture; app_settings is global with no company_id, so no per-company toggles. |

## 14. System Setup Wizard

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Is there a first-time setup wizard? | PARTIAL | client/src/pages/AdminSetup.tsx; client/src/pages/IntegrationWizard.tsx | A Master Admin Setup page (activation via setup code) and a separate Integration Wizard exist, but there's no single chained onboarding flow covering all setup steps. |
| 2 | Does it cover business info? | Y | client/src/pages/Settings.tsx L1120-1209 (CompanyInfoSection) | Name/phone/email/address/website/tax rate/payment terms configurable. |
| 3 | Does it cover employees? | Y | client/src/pages/AdminPanel.tsx L1528-1619; client/src/pages/Employees.tsx | User Management tab plus dedicated Employees page. |
| 4 | Does it connect QuickBooks? | Y | client/src/pages/Settings.tsx L1278-1455; server/quickbooksRoutes.ts | QuickBooksSection handles OAuth connection and bidirectional sync. |
| 5 | Does it connect CompanyCam? | Y | client/src/pages/Settings.tsx L1211-1274; server/companyCamRoutes.ts | CompanyCam Integration card with auto-create toggle, plus health/reconciliation tools. |
| 6 | Does it connect Google? | Y | server/googleOAuth.ts; server/googleCalendar.ts | Google OAuth/Calendar supported, though managed per-user rather than a company-wide wizard step. |
| 7 | Does it set the logo? | Y | client/src/pages/AdminPanel.tsx L1050-1097 | Logo upload handler with object-storage upload and shape/corner-radius config. |
| 8 | Does it set up the catalog? | Y | client/src/pages/catalog/index.tsx; client/src/pages/catalog/CatalogImport.tsx | Full Materials Catalog plus CSV import tool. |
| 9 | Does it set up services? | Y | client/src/pages/admin/ServiceTypesPage.tsx | Dedicated Service Types admin page. |
| 10 | Does it set up routes? | Y | client/src/pages/Route/index.tsx; server/routeRoutes.ts | Routing module for crew routes/daily agendas exists (though not part of a setup wizard, it is settable). |
| 11 | Does it set up permissions? | Y | client/src/pages/AdminPanel.tsx L1570-1595 | Role-based permissions assignable via Admin Panel and enforced via ProtectedRoute in App.tsx. |

## 15. Performance & Scale

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Are the largest / slowest pages known and acceptable? | UNKNOWN | server/errorLogger.ts (error_logs table, no page-load timing) | No dedicated performance monitoring tool (Sentry/New Relic/OpenTelemetry) found; can't confirm from code whether slow pages are known/tracked. |
| 2 | Are slow queries identified? | N | pool.query / Drizzle ORM usage throughout server/ | No slow-query logging or automated EXPLAIN analysis found anywhere. |
| 3 | Has offline behavior been tested? | PARTIAL | client/src/hooks/useOfflineSync.ts; client/src/lib/offlineTimeQueue.ts (IndexedDB) | Offline queue exists for clock-in/out, but no service worker or evidence of broader SPA offline testing. |
| 4 | Have large photo uploads been tested? | N | server/replit_integrations/object_storage/objectStorage.ts; server/index.ts L88 (10mb JSON limit) | Uploads use signed URLs to object storage (offloading server), but no chunked-upload implementation or large-file test evidence. |
| 5 | Has the app been tested at scale (e.g. 500 employees)? | N | server/seed.ts | No load-testing scripts/artifacts (k6, JMeter); seed data is small-scale dev data only. |
| 6 | Has it been tested with large data volume (millions of records)? | PARTIAL | server/migrations/ (idx_time_entries_user_id, idx_jobs_status); server/routes.ts L9313 (LIMIT/OFFSET); server/archiveRoutes.ts | Indexes on common filter columns, some pagination, and a time-entry archiving system suggest some data-volume awareness, but no evidence of testing at millions-of-records scale. |
| 7 | Is search speed acceptable? | N | server/routes.ts; server/assistantTools.ts (ILIKE %query% searches) | Search relies on ILIKE across columns with no GIN/GiST/pg_trgm indexes, which will degrade as data grows. |
| 8 | Is startup speed acceptable? | UNKNOWN | Vite build config; public/pdf.worker.min.mjs (500kb+) | No bundle-analysis artifacts or systematic code-splitting evidence beyond a few React.lazy patterns; can't confirm startup speed is acceptable. |

## 16. AI Learning / Company Knowledge

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Does the AI know company terminology? | PARTIAL | server/assistantRoutes.ts L136,140,227 | System prompt identifies it as CompanyHQ AI for a landscape business and exposes terminology indirectly through tool-retrieved data rather than a static glossary. |
| 2 | Does it know preferred wording? | Y | server/assistantRoutes.ts L145-154,157-214,415 | Explicit behavioral rules/tone guidelines per role, and instructions on how to phrase upcoming actions. |
| 3 | Does it know job stages? | Y | server/assistantTools.ts L180 (getJobs) | Job stages explicitly listed: Lead, Estimate, Sold, In Progress, Complete, Invoiced, Cancelled. |
| 4 | Does it know materials / catalog? | PARTIAL | server/assistantTools.ts L355,370 (searchPlantCards, createPlantCard) | No dedicated searchMaterials/catalog tool; catalog data reachable only indirectly via SOPs/job descriptions through searchGlobal. |
| 5 | Does it know employees? | Y | server/assistantTools.ts L103,506-507 (searchEmployees) | Role-scoped employee data (full detail for Admin/Manager, limited for others). |
| 6 | Does it know customers? | PARTIAL | server/assistantRoutes.ts L144-154; server/assistantTools.ts L398 | Recognizes Customer role and has a customer-hub navigation target, but no dedicated searchCustomers tool. |
| 7 | Does it know workflows? | Y | server/assistantRoutes.ts L221-227 | Prompt defines workflows like confirm-before-create, search-before-assign, draft-before-send, and role-specific capabilities. |
| 8 | Does it know core values and policies? | PARTIAL | server/assistantRoutes.ts L149,165,176 | Enforces sensitive-data/privacy policies explicitly, but no distinct list of cultural 'core values' found in the prompt. |
| 9 | Does it know SOPs? | Y | server/assistantTools.ts L117,513; server/sopQuizGenerator.ts L23-25 | searchSOPs full-text tool plus a quiz generator that analyzes SOP content by difficulty level. |
| 10 | Does it know estimate and proposal language? | Y | server/estimateAiDraftRoutes.ts L76-104 | Dedicated AI-draft endpoint with a company-specific prompt generating professional estimate line-item language. |
| 11 | Does it know safety rules? | Y | server/sopQuizGenerator.ts L50-51; server/adaptiveEngine.ts L139 | Quiz generator includes fundamental safety in Level 1 questions; adaptiveEngine tracks is_safety_critical flags. |

## 17. Automation Center

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Is there an Automation Center? | N | client/src/App.tsx; client/src/pages/AdminPanel.tsx | No dedicated Automation Center page/tab; 'Automation' only appears as a category label in DevelopmentTracker.tsx with no functional UI. |
| 2 | Can all automations be viewed in one place? | N | server/routes.ts; server/estimateRoutes.ts; server/consultationRoutes.ts | Automations scattered across many backend route files (811 tasks in consultationRoutes, CompanyCam creation in customerRoutes, etc.). |
| 3 | Can new automations be created without code? | N | client/src/pages/AdminPanel.tsx; shared/schema.ts | No if-this-then-that builder or workflow engine; new automations require code changes. |
| 4 | Does an approved estimate automatically chain: create job -> 811 task -> assign PM -> notify office -> create CompanyCam project -> create job packet -> schedule -> notify crew? | PARTIAL | server/estimateRoutes.ts L365-375,390-447; server/consultationRoutes.ts L154-202,409 | Create-job is a manual convert action; 811 task fires on consultation reaching sold_approved (separate from estimate approval); CompanyCam project creation fires on customer creation, not estimate approval; PM assignment/office notify/job packet/schedule/crew-notify are not chained together at all. |
| 5 | Can automations be turned on and off? | PARTIAL | client/src/pages/Settings.tsx L1211-1257 (Auto-create CompanyCam toggle); server/customerRoutes.ts L24-35 | Only the CompanyCam auto-create step has an on/off toggle; other automations like the 811 trigger are hardcoded with no UI switch. |
| 6 | Can automation runs be audited (see what ran and when)? | PARTIAL | server/activityLogger.ts; server/auditLog.ts | General activity_log/staff_notifications exist, but there's no dedicated Automation Log/Workflow Audit view tracking automated triggers specifically. |

## 18. Business Rules Engine

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Is there a configurable business rules engine (instead of hard-coded logic)? | N | server/routes.ts (Job Packet Gate L4870-4918); server/priorityEngine.ts; server/adaptiveEngine.ts | No centralized configurable rules engine; each domain (packet gate, maintenance priority, quiz difficulty) hardcodes its own fixed logic/thresholds with no admin UI to change them. |
| 2 | Rule: job over $25,000 -> require manager approval? | N | server/changeOrderRoutes.ts L91; server/closeoutRoutes.ts | Change orders/closeout require Admin or Manager approval for ALL jobs regardless of dollar amount; no $25,000-threshold rule found. |
| 3 | Rule: retaining wall -> require drainage checklist? | PARTIAL | server/checkpointRoutes.ts L9,39 | Checkpoint Templates are configurable checklists, but nothing auto-attaches a 'drainage checklist' specifically when a job is a retaining wall — must be manually added. |
| 4 | Rule: pool -> require permit? | N | server/routes.ts L4853-4901 | Packet gate only differentiates broad Install vs Maintenance categories via keyword exclusion; no specific pool/permit rule exists. |
| 5 | Rule: VIP customer -> notify owner? | N | server/jobRoutes.ts L8-13; server/notificationService.ts | Only a hardcoded NOTIFY_STATUSES map for customer emails; no VIP flag on users/customers and no owner-notify-on-VIP trigger. |
| 6 | Can admin create and edit rules without development help? | N | client/src/pages/AdminSetup.tsx; server/checkpointRoutes.ts | Admins can manage templates/SOPs/catalogs, but cannot edit the actual business rules (packet gate requirements, priority thresholds, status triggers) without developer help. |

## 19. System Documentation

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Is there a single reference page documenting the system? | PARTIAL | client/src/components/SystemStatusReport.tsx; client/src/components/DiagnosticReport.tsx | No static documentation page, but a live System Status Report documents module status/capabilities/connections. |
| 2 | Does it list every module? | Y | client/src/components/SystemStatusReport.tsx L34-225 | MODULES array covers 22 distinct modules with descriptions/capabilities/status. |
| 3 | Does it list every database table? | N | client/src/components/SystemStatusReport.tsx | Tracks entity counts (jobs, estimates, sops) but no comprehensive database-table listing. |
| 4 | Does it list every API? | PARTIAL | client/src/components/DiagnosticReport.tsx L100-101 | Tracks errors by endpoint but doesn't provide a full API route directory. |
| 5 | Does it list every connector / integration? | Y | client/src/components/SystemStatusReport.tsx L227-240 (CONNECTIONS_MAP) | Lists Google Calendar, NHTSA, OpenAI, Google Maps, Resend, CompanyCam integrations. |
| 6 | Does it list every automation? | PARTIAL | client/src/components/SystemStatusReport.tsx | Lists some automated connections/capabilities but no dedicated 'Automations' list. |
| 7 | Does it list every workflow? | PARTIAL | client/src/components/SystemStatusReport.tsx | High-level workflow descriptions embedded in module text, no dedicated workflow reference. |
| 8 | Does it list every permission? | N | client/src/components/SystemStatusReport.tsx L174 | Mentions 'Role assignment' as a capability but doesn't enumerate every permission/ACL rule. |
| 9 | Does it list every notification? | N | client/src/components/SystemStatusReport.tsx L217-224 | Describes the notification system generally, not every specific trigger. |
| 10 | Does it list every scheduled job? | N | server/*Scheduler.ts files (invoiceOverdueScheduler.ts, taskScheduler.ts, notificationScheduler.ts, etc.) | Multiple schedulers exist in code but are not listed anywhere in the admin UI. |
| 11 | Does it list every AI capability? | Y | client/src/components/SystemStatusReport.tsx L115,158,195,232,236 | Explicitly lists AI SOP generation, quiz generation, Process Auditing, and AI Assistant (chat/voice) capabilities. |

## 20. System Architect (Living Map)

| # | Question | Y / N | Evidence (file / route / component) | Notes |
| --- | --- | --- | --- | --- |
| 1 | Does an admin-only System Architect module exist showing a living map of the whole app? | N | client/src/components/SystemStatusReport.tsx | Only a flat list/dialog of modules with status and static connection text; not an interactive living map. |
| 2 | Does it show modules, database tables, and their relationships? | N | client/src/components/SystemStatusReport.tsx; client/src/components/DiagnosticReport.tsx | Shows summary stats (e.g. Total SOPs) but no database tables or schema relationships. |
| 3 | Does it show APIs and integrations? | PARTIAL | client/src/components/SystemStatusReport.tsx; client/src/pages/AdminPanel.tsx | External API connections listed as text descriptors, plus a QuickBooks sync-status section; no visual mapping. |
| 4 | Does it show automations, notifications, and scheduled jobs? | N | client/src/components/SystemStatusReport.tsx; server/routes.ts | Mentions a Reminder Scheduler/Activity Logger in text but no map of automations/notifications/scheduled jobs. |
| 5 | Does it show permissions, AI tools, and feature flags? | PARTIAL | client/src/pages/AdminPanel.tsx; client/src/components/SystemStatusReport.tsx | Role management and AI Assistant status shown, but no centralized feature-flag or permission-matrix view. |
| 6 | Does it show data flow diagrams? | N | client/src/components/SystemStatusReport.tsx | System Connections is a simple 'From -> To' text list, not a data-flow diagram. |
| 7 | Does it show usage statistics? | Y | client/src/components/DiagnosticReport.tsx | Shows usage stats: total/active users, record counts, Most Active Users by action count. |
| 8 | Does it show deprecated components? | N | client/src/components/SystemStatusReport.tsx | Identifies 'Demo Only'/'Needs Work' modules but doesn't specifically track deprecated components. |
| 9 | Can you click a module (e.g. Jobs) and see every table, workflow, automation, notification, report, integration, and permission it touches? | N | client/src/components/SystemStatusReport.tsx | Clicking a module expands a text description and capability/connection list only — not an interconnected view of every table/workflow/automation it touches. |

# Part C — Role & Module Summary (20 Questions)

Answer each by module and role. These roll up the detailed findings from Parts A and B.

Q1. Can a crew member open the app and immediately know what to do today?

| Answer (Y / N / Partial) | Y |
| --- | --- |
| Modules involved | Auth, AppShell, My Day, Route, Daily Worksheet, Daily Agenda |
| Roles affected | Crew Member |
| Evidence (files / routes) | client/src/App.tsx L259; client/src/pages/my-day/index.tsx; client/src/pages/Route/index.tsx |
| Explanation / gaps | Crew members are immediately redirected to /my-day upon login. My Day is a centralized hub with four tabs (My Day, Route, Worksheet, Agenda). Today's jobs fetched from /api/my-day and shown prominently with addresses, map links, and work-area chips. |

Q2. Can a crew clock in, switch jobs, switch work areas, and clock out without confusion?

| Answer (Y / N / Partial) | Y |
| --- | --- |
| Modules involved | Time Tracking, Geolocation, Work Areas, Route |
| Roles affected | Crew Member |
| Evidence (files / routes) | client/src/pages/my-day/index.tsx L191-239; client/src/pages/Route/index.tsx L352-454; server/timeRoutes.ts L24-163 |
| Explanation / gaps | Explicit Clock In/Clock Out buttons; switching jobs/work areas uses a confirmation dialog that atomically clocks out of the current task and into the new one. GPS validation enforced at clock-in. Quick Chips allow one-tap switching to Drive Time/Shop Time/Break. |

Q3. Is the daily worksheet naturally created from normal field activity without duplicate input?

| Answer (Y / N / Partial) | PARTIAL |
| --- | --- |
| Modules involved | Daily Worksheet, Time Tracking, Worksheet Sessions |
| Roles affected | Crew Member, Manager |
| Evidence (files / routes) | server/timeRoutes.ts L65-79; server/worksheetsApiRoutes.ts L231-256; client/src/pages/DailyWorksheet.tsx L632-642 |
| Explanation / gaps | worksheet_sessions and time_cards are auto-generated from clock-in activity; job_id auto-syncs from the active time entry. Gap: crew must still manually add Materials and Expenses to the worksheet (a separate, though linked, manual step) — hours/time are not duplicated but resource documentation is. |

Q4. Are crews automatically reminded or required to take needed photos?

| Answer (Y / N / Partial) | PARTIAL |
| --- | --- |
| Modules involved | Daily Worksheet, My Day, Worksheet Photos, Time Tracking |
| Roles affected | Crew Foreman, Crew Member |
| Evidence (files / routes) | client/src/pages/ClockOutReviewPage.tsx L170-176,400-442; server/worksheetPhotoRoutes.ts; client/src/pages/DailyWorksheet.tsx L20 |
| Explanation / gaps | No proactive push notification/reminder to take photos during the day. ClockOutReviewPage acts as a procedural gate requiring accuracy checkboxes for notes/materials before submission, but photo upload itself is optional (not hard-blocked) in schema and UI. |

Q5. Can a crew continuing a job see what was done previously, with notes, photos, and timestamps?

| Answer (Y / N / Partial) | Y |
| --- | --- |
| Modules involved | Job Details, Daily Logs, Worksheet Photos, CompanyCam |
| Roles affected | Crew Foreman, Crew Member, Manager |
| Evidence (files / routes) | client/src/pages/jobs/show.tsx L179-349 (Work Journal), L440-580 (Files & Photos); server/dailyLogRoutes.ts |
| Explanation / gaps | Job Detail page's Work Journal tab shows dated entries with employee, hours, and notes; Files & Photos tab aggregates documents, CompanyCam photos, and prior worksheet photos (before/after/damage) with timestamps and employee names — visible to any user who can view the job. |

Q6. Can a manager see who is working, where they are, and whether jobs are on track?

| Answer (Y / N / Partial) | Y |
| --- | --- |
| Modules involved | Manager Dashboard, GPS Tracking, Time Tracking |
| Roles affected | Manager, Admin |
| Evidence (files / routes) | client/src/pages/ManagerDashboard.tsx L25-41,171-174,337-393; server/timeRoutes.ts L750; client/src/components/TimeClock.tsx L78 |
| Explanation / gaps | Live Crew section shows clocked-in employees, activity type, linked job, and elapsed time. GPS captured at clock-in and via periodic pings (gps_pings table), with last-ping time shown. Job progress via status indicators and an Overdue Jobs stat card. |

Q7. Can admin check employee hours quickly and accurately?

| Answer (Y / N / Partial) | Y |
| --- | --- |
| Modules involved | Time Admin, Time Reports, Time Card Approval |
| Roles affected | Admin, Manager |
| Evidence (files / routes) | client/src/pages/admin/TimeReports.tsx; client/src/pages/admin/TimeCardApproval.tsx; /api/admin/time-reports; /api/admin/time-card-approval |
| Explanation / gaps | Dedicated Time Reports page filters by employee/job/date range; Time Card Approval page reviews/approves entries. Live timers and GPS support accuracy; filters allow rapid drill-down with an approval gate before finalization. |

Q8. Can office run payroll quickly and be confident it is correct?

| Answer (Y / N / Partial) | Y |
| --- | --- |
| Modules involved | QBO Export, Time Card Approval |
| Roles affected | Admin, Office Manager |
| Evidence (files / routes) | client/src/pages/admin/QBOExportPage.tsx; /admin/qbo-export; /api/quickbooks/export-time |
| Explanation / gaps | Mandatory Time Card Approval step precedes export. QBO Export page maps local users to QB employees, filters approved/pending entries, bulk-exports, and shows real-time status chips (Exported/Error/Pending). |

Q9. Can office answer customer questions about last visit, work performed, crew, photos, and timestamps in seconds?

| Answer (Y / N / Partial) | PARTIAL |
| --- | --- |
| Modules involved | Customer Detail, Job Detail, Daily Logs, CompanyCam |
| Roles affected | Office Manager, Admin |
| Evidence (files / routes) | client/src/pages/customers/show.tsx; client/src/pages/jobs/show.tsx; client/src/pages/DailyWorksheet.tsx |
| Explanation / gaps | Customer Detail gives an aggregate view of jobs/invoices/last-visit dates, but 'work performed' and photos require clicking into the specific Job Detail's Work Journal or Files & Photos tabs. No single unified Customer History timeline; answering fully takes 1-2 extra clicks. |

Q10. Can staff message groups of customers based on route, job status, delay, invoice status, or service type?

| Answer (Y / N / Partial) | PARTIAL |
| --- | --- |
| Modules involved | Messages, Customer Hub |
| Roles affected | Admin, Manager |
| Evidence (files / routes) | client/src/pages/Messages.tsx; server/directMessageRoutes.ts; server/customerHubRoutes.ts |
| Explanation / gaps | Robust 1:1 DM system with search, attachments, threading. No Broadcast/Group button or UI to select multiple customers by segment (route/status/invoice/service type) for bulk announcements; messaging is predominantly 1:1. |

Q11. Can staff see jobs that are missing worksheets, photos, closeout, invoice action, or customer follow-up?

| Answer (Y / N / Partial) | Y |
| --- | --- |
| Modules involved | Worksheet Review, Job Closeout, Reports |
| Roles affected | Admin, Manager |
| Evidence (files / routes) | client/src/pages/admin/WorksheetReview.tsx; client/src/pages/jobs/JobCloseout.tsx; client/src/pages/Reports.tsx; server/reportRoutes.ts |
| Explanation / gaps | Worksheet Review shows Pending/Auto clock-outs filterable by employee/date; Job Closeout gates job completion/invoicing on a closeout record; Invoice Aging report surfaces overdue invoices. No dedicated 'missing photo' dashboard beyond CompanyCam status in JobCloseout. |

Q12. Can job reports show estimated vs. actual hours, materials, change orders, issues, and lessons learned?

| Answer (Y / N / Partial) | Y |
| --- | --- |
| Modules involved | Reports, Job Detail, Change Orders |
| Roles affected | Admin, Manager |
| Evidence (files / routes) | server/auditRoutes.ts (Job Profitability); client/src/pages/Reports.tsx; client/src/pages/jobs/show.tsx; client/src/pages/jobs/JobCloseout.tsx; server/changeOrderRoutes.ts L287 |
| Explanation / gaps | Job Profitability report calculates sold value vs actual COGS and variance_from_estimate. Job detail shows estimated vs actual hours; Materials Spend report/JobMaterials tracks usage; approved change orders auto-update job total price; issues/lessons learned captured in Job Closeout's Punch List/Internal Notes. |

Q13. Can customer work requests, Lead Qualifier results, and website inquiries all enter the same sales workflow?

| Answer (Y / N / Partial) | PARTIAL |
| --- | --- |
| Modules involved | Public Inquiry, Lead Qualifier, Consultations, Customer Hub |
| Roles affected | Admin, Manager, Customer |
| Evidence (files / routes) | server/publicInquiryRoutes.ts L19-54; server/consultationRoutes.ts L9-16,293-341; client/src/pages/LeadQualifier.tsx L193-207; server/suggestionsRoutes.ts L16-47 |
| Explanation / gaps | Public inquiries and internal consultations funnel into consultations as new_lead. Lead Qualifier tool saves to a separate qualified_leads table and does NOT auto-create a Consultation. Customer suggestions are siloed in customer_suggestions and don't enter the lead pipeline. |

Q14. Can approved estimates become jobs without retyping important data?

| Answer (Y / N / Partial) | PARTIAL |
| --- | --- |
| Modules involved | Estimates, Jobs |
| Roles affected | Admin, Manager |
| Evidence (files / routes) | server/estimateRoutes.ts L390-447 |
| Explanation / gaps | convert-to-job carries over title, customer_id, property_id, total (as price), estimate_type, and Work Areas (estimate_work_areas -> job_work_areas, L413). Does NOT carry over individual line items, pricing breakdown, or salesperson assignment — some retyping/rework still needed. |

Q15. Can jobs move through work order, schedule, time, worksheet, closeout, warranty, and reporting cleanly?

| Answer (Y / N / Partial) | Y |
| --- | --- |
| Modules involved | Jobs, Scheduling, Time Tracking, Daily Worksheet, Closeout, Warranty, Reports |
| Roles affected | Admin, Manager, Crew |
| Evidence (files / routes) | server/schedulingRoutes.ts L102-131; server/timeRoutes.ts; server/dailyWorksheetRoutes.ts L230-269; server/closeoutRoutes.ts L128-249; server/warrantyRoutes.ts |
| Explanation / gaps | Lifecycle well-integrated: jobs link to schedules via job_assignments; time_entries and daily_worksheets key off job_id; job_closeouts keyed by job_id; approving closeout auto-creates job_warranties, a draft invoice, and a follow-up task, all linked by job_id; reports aggregate labor/materials from linked records. |

Q16. Can the AI assistant answer questions and perform simple tasks by text/voice while respecting permissions?

| Answer (Y / N / Partial) | Y |
| --- | --- |
| Modules involved | AIAssistantPanel, assistantRoutes.ts, assistantTools.ts, use-voice.tsx, VoiceProvider |
| Roles affected | All roles (Admin, Manager, Crew, Customer) |
| Evidence (files / routes) | server/assistantRoutes.ts; server/assistantTools.ts; client/src/hooks/use-voice.tsx; server/replit_integrations/audio/client.ts; /api/assistant/chat |
| Explanation / gaps | Supports text and voice (STT/TTS via OpenAI/Replit). Permissions strictly enforced: requireInternalRole limits access; checkPermission validates role-based tool access (e.g. only Admins can createPlantCard); Customers restricted to a subset of tools. High-impact actions require explicit tokenized confirmation. |

Q17. Are there any duplicate screens, confusing menu items, or old workflows still visible?

| Answer (Y / N / Partial) | PARTIAL |
| --- | --- |
| Modules involved | App.tsx, AppShell.tsx, Materials.tsx, CatalogPage.tsx, DailyWorksheet.tsx, My Day |
| Roles affected | Admin, Manager, Crew |
| Evidence (files / routes) | client/src/App.tsx L268 (/materials -> /catalog), L295 (/daily-worksheet -> /my-day); client/src/components/layout/AppShell.tsx L184 |
| Explanation / gaps | Legacy routes redirect to newer pages, but the legacy page files (Materials.tsx, DailyWorksheet.tsx) still exist with full implementations. Sidebar shows a 'Coming soon' Integrations tip. Some potential confusion between 'Staff Messages' and 'Customer Messages' in the sidebar. |

Q18. Are there any places where data is collected but not used later?

| Answer (Y / N / Partial) | Y |
| --- | --- |
| Modules involved | Materials, Dashboard Widgets, JobWarranty |
| Roles affected | Admin, Manager |
| Evidence (files / routes) | client/src/components/dashboard/widgets.tsx L657; shared/schema.ts L197; client/src/pages/Materials.tsx |
| Explanation / gaps | LowStockWidget filters on m.stockQuantity/m.reorderPoint, but the materials table only has 'stock' and no reorder_point column, so it can't actually surface anything real. Materials table has many legacy columns bypassed by the newer category_fields system. Warranty claim photos field exists conceptually but isn't linked/displayed anywhere in the UI. |

Q19. Are there any places where users need information but the app does not show it at the right time?

| Answer (Y / N / Partial) | PARTIAL |
| --- | --- |
| Modules involved | Scheduling, Dispatch, Time Tracking, Job Management, Hiring |
| Roles affected | Crew, Manager, Dispatcher, Applicant |
| Evidence (files / routes) | server/notificationScheduler.ts; server/invoiceOverdueScheduler.ts; client/src/pages/scheduling/index.tsx; client/src/pages/my-day/index.tsx; server/schedulingRoutes.ts |
| Explanation / gaps | Proactive alerting exists for HR workflows (interview reminders, application follow-ups, auto-clockout, daily overdue-invoice sweep), but gaps remain: scheduling/dispatch has no equipment or crew conflict checks (double-booking possible); crew get no push/SMS alert for material changes or new assignments (must check dashboard); no automated customer notification for schedule changes/crew arrival; managers aren't proactively alerted to overdue jobs outside the daily invoice sweep. |

Q20. What are the top 20 workflow issues that will frustrate real users during alpha testing?

→ Answered in Part D (Top 20 Issues – Alpha Blocker Log).

# Part D — Top 20 Issues (Alpha Blocker Log)

List the 20 issues from anywhere in Parts A–C most likely to frustrate real crew, managers, admin, or customers during alpha. Order by severity (worst first). Complete every field.

| Issue #1: Low Stock dashboard widget references non-existent fields and cannot work |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Admin, Manager |
| Workflow affected | Dashboard / Inventory |
| Why it matters | A widget that admins may add to their homepage silently shows nothing (or breaks) because it filters on m.stockQuantity/m.reorderPoint, fields that don't exist on the active catalog_items table (only a legacy 'stock' field exists on an old materials table). Users will believe inventory alerts work when they never can. |
| Current behavior | client/src/components/dashboard/widgets.tsx L657 (LowStockWidget) filters on stockQuantity/reorderPoint; shared/schema.ts catalog_items has no such columns. |
| Recommended improvement | Either wire the widget to real catalog fields (add stock/reorder columns and decrement logic) or remove the widget until inventory tracking is implemented. |
| Fix before alpha or during alpha | Fix before alpha |
| Difficulty (Low / Medium / High) | Medium |

| Issue #2: Material usage on jobs never decrements catalog stock |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Admin, Manager, Crew |
| Workflow affected | Job Materials / Inventory |
| Why it matters | Adding materials to a job only inserts a usage row; nothing updates a stock count anywhere, so the business cannot rely on the app for real inventory levels, which is a core expectation of a 'materials catalog' feature. |
| Current behavior | server routes for job materials insert a row only; no UPDATE/decrement against catalog_items or materials tables (section 18, items #1-3). |
| Recommended improvement | Add a stock field to catalog_items with decrement-on-use logic, or explicitly document that this app does not track live inventory levels so managers don't expect it to. |
| Fix before alpha or during alpha | Fix before alpha |
| Difficulty (Low / Medium / High) | Medium |

| Issue #3: Approved estimates lose line-item detail when converted to jobs |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Admin, Manager |
| Workflow affected | Estimates -> Jobs conversion |
| Why it matters | Sales/office staff will expect a converted job to retain the priced scope of work; instead they must re-enter or re-reference the individual services/materials and salesperson assignment, risking mismatches between what was sold and what the crew and job records show. |
| Current behavior | server/estimateRoutes.ts L390-447 carries over title, customer, property, total price, type, and work areas, but not individual line items, pricing breakdown, or salesperson. |
| Recommended improvement | Copy estimate line items into a Job Materials/Line Items table on conversion so the sold scope is preserved without retyping. |
| Fix before alpha or during alpha | Fix before alpha |
| Difficulty (Low / Medium / High) | Medium |

| Issue #4: Lead Qualifier results are siloed and never reach the sales pipeline |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Admin, Manager |
| Workflow affected | Lead Qualifier -> Consultations pipeline |
| Why it matters | A qualified lead captured by the Lead Qualifier tool sits in a separate qualified_leads table and never becomes a Consultation, so it can be completely missed by the sales team who only work the Consultations Kanban — a real risk of losing sales opportunities during alpha. |
| Current behavior | client/src/pages/LeadQualifier.tsx saves to /api/qualified-leads; server/consultationRoutes.ts pipeline is never populated from it (section 9 #4, section 57). |
| Recommended improvement | Auto-create a new_lead Consultation record whenever a Lead Qualifier result is saved (or add a manual 'Send to Pipeline' action). |
| Fix before alpha or during alpha | Fix before alpha |
| Difficulty (Low / Medium / High) | Low |

| Issue #5: No way to message a group of customers by route, status, or service type |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Admin, Manager |
| Workflow affected | Customer Messaging |
| Why it matters | Common landscaping operational needs — e.g. 'notify everyone on today's snow route of a delay' — require a bulk/segmented send. Staff will be forced to message customers one at a time, which is impractical during weather events or schedule changes and will be a frequent alpha complaint. |
| Current behavior | client/src/pages/Messages.tsx / server/directMessageRoutes.ts implement only 1:1 conversations; no multi-select or segment-based broadcast exists (section 8 #2,4; section 54). |
| Recommended improvement | Add a broadcast/announcement feature that lets staff pick a route, job status, or service type and send one message to all matching customers. |
| Fix before alpha or during alpha | Fix during alpha |
| Difficulty (Low / Medium / High) | Medium |

| Issue #6: No single 'pane of glass' — admin attention items are spread across Home, Admin Panel, and Manager Dashboard |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Admin, Manager |
| Workflow affected | Daily operations / Dashboard |
| Why it matters | To answer 'what needs my attention today' an admin must visit several separate pages (Home widgets, Manager Dashboard live crew, Admin sub-pages for worksheet review, invoices, leads). This fragmentation will slow down daily triage during alpha and increase the chance something important is missed. |
| Current behavior | Sections 5 and 20 findings: missing-worksheet review, overdue follow-ups, ready-for-invoice, packet-gate blockers, and scheduling conflicts are each only visible on their own dedicated sub-page, not rolled up anywhere. |
| Recommended improvement | Add a consolidated 'Needs Attention' widget/section on the Home dashboard that aggregates counts from these sub-pages (missing worksheets, overdue invoices, stale leads, packet-gate blockers). |
| Fix before alpha or during alpha | Fix during alpha |
| Difficulty (Low / Medium / High) | Medium |

| Issue #7: Managers get no alert when a crew fails to submit a daily worksheet |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Manager, Admin |
| Workflow affected | Daily Worksheet / Time Tracking |
| Why it matters | Missing field documentation (hours, notes, photos) can go unnoticed until someone manually checks the Worksheet Review page, which risks incomplete job records and billing disputes going unnoticed during the fast pace of alpha testing. |
| Current behavior | client/src/pages/admin/WorksheetReview.tsx supports manual filtering by employee/date but there is no automated notification when a worksheet is missing for a scheduled job (section 4 #6, section 26 #8). |
| Recommended improvement | Add a scheduled check that flags/notifies managers of jobs with no submitted worksheet by end of day. |
| Fix before alpha or during alpha | Fix during alpha |
| Difficulty (Low / Medium / High) | Low |

| Issue #8: Scheduling/Dispatch allows double-booking crews and equipment with no warning |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Manager, Dispatcher |
| Workflow affected | Scheduling / Dispatch Calendar |
| Why it matters | Without a conflict check, a dispatcher can accidentally assign the same crew or piece of equipment to two jobs at once, an error that is expensive to discover only in the field and very likely during real-world alpha scheduling. |
| Current behavior | client/src/pages/scheduling/index.tsx and server/schedulingRoutes.ts perform no equipment or crew conflict validation on assignment (section 19). |
| Recommended improvement | Add a validation check on assignment that warns (or blocks) when a crew/equipment asset is already scheduled for an overlapping time slot. |
| Fix before alpha or during alpha | Fix before alpha |
| Difficulty (Low / Medium / High) | Medium |

| Issue #9: Job Closeout requires manual re-entry of hours, materials, and change orders instead of pulling real data |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Manager, Admin |
| Workflow affected | Job Closeout |
| Why it matters | Closeout is the gate that triggers invoicing and warranty creation, so it needs to be accurate; forcing managers to manually re-type hours/materials/issues that already exist elsewhere in the system invites data entry errors and slows down the exact workflow meant to speed up invoicing. |
| Current behavior | client/src/pages/jobs/JobCloseout.tsx does not display actual labor hours from time entries, does not pull the real materials list, and does not integrate change orders — it only has a manual 'Materials confirmed' switch and free-text fields (section 14 #3,4,5). |
| Recommended improvement | Auto-populate closeout with actual time-entry hours, job materials, and approved change orders, letting the manager confirm rather than retype. |
| Fix before alpha or during alpha | Fix during alpha |
| Difficulty (Low / Medium / High) | Medium |

| Issue #10: Warranty claim submission has no photo upload despite schema support for it |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Admin, Manager, Customer |
| Workflow affected | Warranty Claims |
| Why it matters | Warranty disputes (e.g. plant died, wall settled) are typically resolved by comparing photos; without a photo field on the claim form, staff must chase down evidence separately, slowing resolution and undermining confidence in the warranty process during alpha. |
| Current behavior | server/warrantyRoutes.ts / schema supports photos conceptually but the claim submission UI doesn't expose a photo upload field (section 19 #5). |
| Recommended improvement | Add a photo upload step to the warranty claim submission form, consistent with photo handling elsewhere in the app (worksheet photos, CompanyCam). |
| Fix before alpha or during alpha | Fix before alpha |
| Difficulty (Low / Medium / High) | Low |

| Issue #11: No audit trail for logins, failed logins, permission changes, or settings changes |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Admin |
| Workflow affected | Security / Audit Logs |
| Why it matters | If an account is compromised, a role is changed incorrectly, or a critical setting is altered during alpha, there is currently no record to investigate who did what and when — a significant accountability and security gap for a multi-role system holding payroll and customer data. |
| Current behavior | server/auth.ts does not log successful or failed logins; updateUser role changes and settings updates are not wrapped in any audit logging function (section 36 #2-5). |
| Recommended improvement | Extend the existing activity_log/record_history mechanisms to cover login attempts, role/permission changes, and settings updates. |
| Fix before alpha or during alpha | Fix before alpha |
| Difficulty (Low / Medium / High) | Medium |

| Issue #12: No bulk import for employees, equipment, or vendors — every record must be entered one by one |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Admin |
| Workflow affected | Onboarding / Data Setup |
| Why it matters | A company onboarding onto the platform with an existing employee roster, fleet, and vendor list will face a large amount of tedious manual data entry before the app is usable, which is a major friction point right at the start of alpha testing. |
| Current behavior | client/src/pages/Employees.tsx and client/src/pages/EquipmentTracker.tsx only support a manual 'Add' dialog/wizard; only the Catalog has a CSV import tool (section 35 #3,5,6). |
| Recommended improvement | Extend the existing CatalogImport pattern (CSV upload + preview + error reporting) to Employees, Equipment, and Vendors. |
| Fix before alpha or during alpha | Fix during alpha |
| Difficulty (Low / Medium / High) | Medium |

| Issue #13: No CSV/Excel export for jobs or reports |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Admin, Manager |
| Workflow affected | Reports / Job List |
| Why it matters | Office staff routinely need to hand data to accountants, insurers, or for offline analysis in spreadsheets; without export, they must manually transcribe data out of the app, undermining trust in it as the system of record during alpha. |
| Current behavior | client/src/pages/Reports.tsx and client/src/pages/jobs/index.tsx provide visual dashboards/filtering only, with no export/download buttons (section 35 #9,10). |
| Recommended improvement | Add CSV export buttons to the Reports and Jobs list pages, matching the pattern already used for time entries. |
| Fix before alpha or during alpha | Fix during alpha |
| Difficulty (Low / Medium / High) | Low |

| Issue #14: Business rules (approval thresholds, permit/drainage requirements) are hardcoded and cannot be adjusted by admins |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Admin, Manager |
| Workflow affected | Job Packet Gate / Change Orders / Checkpoints |
| Why it matters | Every landscaping company has its own approval thresholds and job-type requirements; because these are hardcoded in route files (no dollar-threshold approval rule, no automatic drainage checklist for retaining walls, no permit rule for pools), the company cannot tune the system to its own policies without a developer, which will surface as 'the app doesn't work the way we do business' complaints during alpha. |
| Current behavior | server/routes.ts Job Packet Gate and server/changeOrderRoutes.ts hardcode fixed categories/approval rules with no admin-editable rules UI (section 42). |
| Recommended improvement | Introduce a lightweight, admin-editable rules configuration (e.g. dollar thresholds, job-type-to-checklist mapping) rather than hardcoded logic. |
| Fix before alpha or during alpha | Fix during alpha |
| Difficulty (Low / Medium / High) | High |

| Issue #15: There is no Automation Center, and the estimate-to-job production chain is not actually automated |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Admin, Manager |
| Workflow affected | Estimate Approval -> Job Production Chain |
| Why it matters | The business expects that approving an estimate should reliably chain into job creation, the 811 utility task, PM assignment, office notification, CompanyCam project, job packet, scheduling, and crew notification. Today these steps are scattered, independently triggered (or not triggered at all), and cannot be viewed or audited in one place, so steps can silently fall through the cracks during real jobs in alpha. |
| Current behavior | server/estimateRoutes.ts convert is manual; the 811 task fires only on a separate consultation stage change; CompanyCam project creation fires on customer creation, not estimate approval; PM assignment/office notify/scheduling/crew notify are not chained at all (section 41). |
| Recommended improvement | Build a single 'estimate approved' handler that explicitly triggers each downstream step in sequence (or at minimum, a checklist showing which steps have/haven't fired for a given job), and log automation runs for auditing. |
| Fix before alpha or during alpha | Fix during alpha |
| Difficulty (Low / Medium / High) | High |

| Issue #16: Required photos are never actually enforced at clock-out or checkpoint completion |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Crew, Manager |
| Workflow affected | Daily Worksheet / Checkpoints |
| Why it matters | Photo documentation (before/after, damage, completion) is treated as a best practice everywhere in the app, but nothing blocks a crew member from finishing a worksheet or checkpoint without the photo, so managers only discover missing documentation after the fact — often too late to go back and get it. |
| Current behavior | client/src/pages/ClockOutReviewPage.tsx and checkpoint completion UI validate checklist boxes but do not hard-block on a missing required photo (section 2 #15, section 48). |
| Recommended improvement | Make photo upload a hard requirement (blocking submission) for checkpoints/worksheet items explicitly flagged as photo-required. |
| Fix before alpha or during alpha | Fix during alpha |
| Difficulty (Low / Medium / High) | Low |

| Issue #17: Global search does not cover Work Orders, Change Orders, Tasks, Messages, or Warranties |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Admin, Manager, Office Staff |
| Workflow affected | Global Search |
| Why it matters | Users trained to trust the search bar for 'find anything' will get incomplete results and assume records don't exist when they actually do, since major entity types are missing from the index — a confusing and trust-eroding experience during alpha. |
| Current behavior | server/routes.ts search endpoint (section 29) covers customers, jobs, estimates, invoices, materials, equipment, candidates, users, SOPs, and forms, but not work orders, change orders, tasks, or messages (those are only reachable via the separate AI Assistant searchGlobal tool). |
| Recommended improvement | Extend the main /api/search endpoint to include work orders, change orders, tasks, and messages so results are consistent regardless of which search entry point a user uses. |
| Fix before alpha or during alpha | Fix during alpha |
| Difficulty (Low / Medium / High) | Medium |

| Issue #18: No feature-flag system to hide unfinished/demo modules from real alpha users |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Admin, All staff |
| Workflow affected | System Configuration |
| Why it matters | Modules marked internally as 'demo-only' or 'needs work' (e.g. Marketing) are still fully visible and usable to real users during alpha because there is no mechanism to hide them, which risks alpha testers relying on features that are known to be incomplete and reporting confusing bugs that are already known limitations. |
| Current behavior | client/src/components/SystemStatusReport.tsx tracks module status internally, but visibility is hardcoded by role in AppShell.tsx with no admin toggle to hide a module (section 37). |
| Recommended improvement | Add a simple admin-controlled module visibility toggle (even a basic on/off per module) so known-incomplete features can be hidden from alpha testers until ready. |
| Fix before alpha or during alpha | Fix before alpha |
| Difficulty (Low / Medium / High) | Medium |

| Issue #19: Internal staff have no way to report bugs or give feedback from within the app |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Admin, Manager, Crew |
| Workflow affected | Feedback / Bug Reporting |
| Why it matters | The Suggest/feedback feature exists only in the Customer Hub for the Customer role; internal staff testing the app during alpha have no in-app channel to flag bugs or suggest fixes, forcing feedback into ad hoc channels (chat, email) that are easy to lose track of. |
| Current behavior | client/src/pages/CustomerHub.tsx has a SuggestButton wired to /api/suggestions, but no equivalent control exists in the main AppShell used by Admin/Manager/Crew (section 32 #1,2). |
| Recommended improvement | Add a lightweight 'Report an issue / Suggest a feature' control to the main AppShell, reusing the existing suggestions backend, so alpha testers on staff roles can report problems from anywhere in the app. |
| Fix before alpha or during alpha | Fix before alpha |
| Difficulty (Low / Medium / High) | Low |

| Issue #20: Legacy pages (old Materials and Daily Worksheet screens) remain fully functional alongside their replacements |  |
| --- | --- |
| User affected (Crew / Manager / Admin / Customer) | Admin, Manager, Crew |
| Workflow affected | Navigation / Information Architecture |
| Why it matters | Even though /materials and /daily-worksheet redirect to the newer /catalog and /my-day routes, the old page components still exist with full working implementations reachable through stale bookmarks, browser history, or old links, which can lead alpha testers to enter data in the wrong place or report bugs against a page that is supposed to be retired. |
| Current behavior | client/src/App.tsx redirects /materials -> /catalog and /daily-worksheet -> /my-day, but Materials.tsx and DailyWorksheet.tsx remain in the codebase as full implementations (section 17, section 24 #5, section 61). |
| Recommended improvement | Remove the legacy page components entirely now that redirects are in place, keeping only the redirect routes. |
| Fix before alpha or during alpha | Fix before alpha |
| Difficulty (Low / Medium / High) | Low |